# Supplementary Progress Report

## Agentic Accessibility Auditor (Axion)

Practical work completed — Weeks 1–8 + post–Week 7 YOLO track (baseline 1 July 2026; updated 30 July 2026)

Living document — see §15 / §15B / §15C for team updates; §12–§13 for literature + rule ownership

| Field | Value |
| --- | --- |
| Report type | Empirical / progress (not theoretical SRS/SDS) |
| Prepared by | Muhammad Noor (Lead) |
| Team | Salar (parser, MASC data, rules, tests, YOLO notebook, full YOLO train + Rico eval); Ayesha (Rico holdout, frontend, SRS, rules, prompt experiments); Noor (backend, JSON schemas, SDS, agent, reports, rules, SRS review, tests, QA, Colab YOLO training, crop classifier + Rico eval) |
| Repository | [MuhammadNoor7/agentic-accessibility-auditor](https://github.com/MuhammadNoor7/agentic-accessibility-auditor) |
| Canonical specs | In repo: srs/ · sds/ · updated_plan.md |
| Report version | v1.26 (30 Jul 2026) |

## 1. Purpose of this report

This document gathers what has actually been built, run, and produced so far. It is intentionally different from the SRS and SDS, which describe what the system must do and how it should be designed. Here we record:

Real file outputs and counts

Sign-off test results

Dataset preparation numbers

Repository and folder structure as it exists today

Gaps between plan and implementation

## 2. Executive summary

| Note: Baseline below is as of 1 July 2026. For current status after team pushes, see §15 Team weekly updates.

| Area | Result (27 Jul on noor) |
| --- | --- |
| Parser (Stage 1) | Complete — hybrid XML parser; MASC <wrapper> + bounds fixes; visibility field; R13–R20 extended fields |
| Rule engine (Stage 2) | R01–R30 implemented — 57 XML pass/fail fixtures; 146 pytest collected |
| Agent layer (Stage 3) | Wired — src/explainer.py + src/agent.py (build_audit_report); LLM or template fallback; API-wired |
| Report generator (Stage 4) | Done — src/report.py (Jinja2 HTML + PIL + Playwright PDF); screenshot/XML persisted for export; GET …/report/download |
| Axion React UI | Complete for Week 6 MVP — Upload/Dashboard/Report/Records + Sign Up/Log In/Forgot/OTP/Reset + Google Sign-In + profile initials |
| FastAPI audit API | Done — paired POST /api/v1/audit, violations, report, download |
| Auth + Records | Done on `noor` — JWT + OTP/SMTP + Google OAuth + per-user /records (score/filename fields) |
| Docker | Synced — compose services backend + auditor (frontend via local Vite) |
| Documentation | SRS v2.7, SDS v2.11, progress report v1.20, plan updated 27 Jul |
| Screenshot-only YOLO detector | Functional Prototype — MASC fine-tuned YOLO11s UI Element detector, full 60-epoch run; best.pt exported (51.2 MB); Rico holdout evaluated (mAP50 0.2546); detect_ui() inference module ready but not backend-wired |

Bottom line (30 Jul): Week 6–8 complete on noor. Post–Week 7 (YOLO Track): Salar's YOLO UI-element training notebook merged and implemented; full 60-epoch training completed on Google Colab T4 using MASC (7,068 screens) — final mAP50-95 0.3217 (val), superseding the earlier 1-epoch interim figure of 0.2846. Best weights exported to models/yolo_ui_detector_best.pt (51.2 MB). Inference module src/yolo_ui_detector.py created and present to support screenshot-only auditing. Rico holdout generalization eval done (§15C.9): zero-shot mAP50 0.0258 → fine-tuned 0.2546. Crop-violation classifier also Rico-evaluated (§15G.7): weighted F1 0.43 vs. 0.63 on the MASC test split. Next Steps: integrate both models as backend fallback/confirmation paths (deliberately deferred — Stretch requirement, not started); research specialized models for R09 (contrast) and visual clipping (R10/R28) per docs/user_coverage_for_training.md.

## 2.1 Team contributions & artifact ownership (12 Jul 2026)

| Credit map for supervisor review — reflects who built each major deliverable on branch noor.

| Area | Primary contributor(s) | Evidence |
| --- | --- | --- |
| Data collection | All interns | Shared dataset effort |
| MASC dataset (7,068 screens) | Salar + Noor | data/data-masc/; full re-parse sign-off |
| Rico holdout (1,698 screens) | Ayesha | data/data-rico-holdout/; manifest |
| Parser → components.json | Salar + Noor | src/parser.py (Noor: R13–R20 fields, visibility, MASC wrapper fix) |
| Rules → violations.json | Salar + Noor + Ayesha (reviewed by all) | src/rules.py R01–R30; 57 XML fixtures; R11–R12 sign-off |
| Agent → report.json | Noor | src/agent.py, src/explainer.py, score formula |
| Report template (HTML/PDF) | Noor | src/report.py, src/templates/audit_report.html.j2 |
| Backend / FastAPI | Noor (audit) + Salar (auth/records base) + Noor (OTP/SMTP/OAuth) | backend/routers/audit.py; auth.py, otp_store.py, email_service.py, auth_router.py, records_router.py |
| Frontend (Axion) | Ayesha (+ Salar/Noor auth wiring) | frontend/; Upload/Dashboard/Report/Records + full auth |
| JSON structure + schema docs | Noor | docs/json_schemas.md, docs/schemas/auditor_schema.json, src/schema_documents.py |
| SRS / SDS | Ayesha+Salar (SRS) / Noor (SDS + Week 6 sync) | srs/ · sds/ |
| Tests (pytest) | Salar + Noor | tests/ + backend/tests/ — 146 collected (16 Jul) |

## 3. Pipeline status (actual vs planned)

| Stage | Owner | Output artefact | Status (16 Jul) | Evidence |
| --- | --- | --- | --- | --- |
| 1 — Parser | Salar / Noor | *_components.json | Done | data/data-masc/parsed/ (7,068; sign-off PASS) |
| 2 — Rules | Salar + Noor + Ayesha | violations.json | Done R01–R30 | src/rules.py; 57 XML fixtures |
| 3 — Agent | Noor | enriched report.json | Done | GET /api/v1/audit/{id}/report |
| 4 — Report | Noor | HTML/PDF | Done | download API; screenshot/XML persist + autoescape |
| UI — Axion | Ayesha / Noor | React app | Done (Week 6 MVP) | Upload/Dashboard/Report/Records + full auth flows |
| API — Audit | Noor | FastAPI | Done | /api/v1/audit/* |
| Auth / Records | Salar + Noor | JWT + OTP/SMTP/OAuth + history | Done | /auth/*, /records/*; 146 pytest collected |
| Week 6 eval | Noor | 40-screen sheet | Done | docs/week6/ + validation logs |
| Week 7 QA | Noor | Rule/guideline summaries | Done (holdout deferred) | docs/week7/ · outputs/week7_eval/ |
| YOLO UI detector | Salar (notebook + full train + Rico eval) + Noor (Colab train, merge) | best.pt / last.pt (51.2 MB) | Trained + Rico-evaluated (not backend-wired — deferred) | notebooks/train_yolo_ui_detector.ipynb · src/yolo_ui_detector.py |
| Crop-violation classifier | Noor | crop_violation_classifier_best.pt | Trained + Rico-evaluated (not backend-wired — deferred) | notebooks/train_crop_violation_classifier.ipynb · src/crop_violation_classifier.py |

## 4. Project folder structure (repository root)

| As of 12 July 2026 on branch noor (commit 4ce430feb) — canonical repo: [agentic-accessibility-auditor](https://github.com/MuhammadNoor7/agentic-accessibility-auditor)

agentic-accessibility-auditor/          ← repo root (clone / _noor_push locally)
│
├── src/                                ← Stage 1–3 Python core
│   ├── parser.py                       ← XML → components.json (Stage 1; R13–R20 fields + visibility)
│   ├── rules.py                        ← R01–R30 rule checker (Stage 2)
│   ├── agent.py                        ← Score + build_audit_report (Stage 3; API-wired)
│   ├── report.py                       ← Jinja2 HTML + Playwright PDF (Stage 4)
│   ├── templates/
│   │   └── audit_report.html.j2        ← Standalone HTML report template
│   ├── explainer.py                    ← Live LLM recommendations (batched; anti-hallucination)
│   ├── guidelines.py                   ← G01–G30 + R→G mapping for explainer
│   ├── llm_providers.py                ← Anthropic / OpenAI / Gemini / Groq
│   └── schema_documents.py             ← JSON envelope builders
│
├── backend/                            ← FastAPI gateway
│   ├── main.py                         ← App entry + CORS + routers
│   ├── requirements.txt
│   ├── models/
│   │   └── audit.py                    ← Pydantic audit response models
│   └── routers/
│       └── audit.py                    ← POST /audit, GET …/violations, GET …/report, GET …/report/download
│
├── frontend/                           ← Axion React UI (Ayesha, synced to noor)
│   ├── package.json                    ← Vite 8 + React 19 + Tailwind 4
│   ├── vite.config.js
│   ├── public/                         ← favicon, icons
│   └── src/
│       ├── App.jsx                     ← Routes (auth + Upload/Dashboard/Report/Records)
│       ├── main.jsx, index.css
│       ├── state/auditFiles.js         ← Upload file state (wired to POST /audit)
│       ├── components/
│       │   ├── Sidebar.jsx
│       │   ├── layout/                 ← AuthLayout, MainLayout
│       │   └── ui/                     ← Button, TextField, OtpInput, FileDropzone, …
│       └── pages/
│           ├── auth/                   ← Login, SignUp, ForgotPassword, VerifyCode, …
│           ├── Upload.jsx, Dashboard.jsx, Report.jsx, Records.jsx
│           └── main/Placeholder.jsx
│
├── tests/                              ← pytest suite (**120** passed on `noor`)
│   ├── test_parser.py
│   ├── test_rules.py                   ← R01–R30 pass/fail XML fixtures (78 tests)
│   ├── test_agent.py                   ← score + template report
│   ├── test_audit.py                   ← FastAPI violations + report + download
│   ├── test_report.py                  ← HTML/PDF export (Week 5)
│   ├── test_explainer.py               ← anti-hallucination / batching (mocked LLM)
│   └── fixtures/rules/                 ← 57 controlled XML screens (R01–R30)
│
├── data/                               ← datasets + local uploads
│   ├── data-masc/
│   │   ├── parsed/                     ← 7,068 MASC components.json
│   │   │   ├── masc_parse_signoff_report.json
│   │   │   └── batch_parse_masc_full.log
│   │   └── splits/                     ← train / val / test split JSON
│   ├── data-rico-holdout/              ← 1,698-screen holdout + manifest
│   ├── xml/                            ← generic upload XML drops
│   ├── parsed/                         ← generic parsed output
│   └── screenshots/                    ← screenshot uploads (paired with XML for POST /audit)
│
├── outputs/                            ← pipeline artefacts
│   ├── violations/                     ← *_violations.json (Stage 2; generated locally)
│   ├── reports/                        ← *_report.json, .html, .pdf (Stages 3–4)
│   └── validation_logs/
│       ├── noor_week1–4 summaries + logs
│       ├── noor_week5_summary.md
│       └── noor_week5_validation_log.txt
│
├── notebooks/
│   └── masc_dataset_analysis.ipynb     ← Salar MASC analysis (synced Week 4)
│
├── docs/                               ← project documentation
│   ├── progress/
│   │   └── Supplementary_Progress_Report_v1.0.md   ← this report
│   ├── schemas/auditor_schema.json
│   ├── examples/                       ← sample components / violations / report JSON
│   ├── assets/                         ← Figma exports (SRS Appendix F)
│   ├── r11_r12_design.md
│   ├── qa_test_plan.md
│   └── updated_plan_v2.0.docx
│
├── scripts/                            ← batch + validation utilities
│   ├── validate_output.py
│   ├── noor_week3_validate.py
│   ├── noor_week4_validate.py
│   ├── noor_week5_validate.py
│   ├── masc_parse_signoff.py
│   ├── run_explainer_sample.py         ← Stage 3 LLM sample runner
│   ├── compare_visibility_filter_impact.py
│   ├── split_masc_dataset.py
│   └── build_rico_holdout.py
│
├── srs/                                ← SRS v2.0 (md + docx)
├── sds/                                ← SDS v2.2 (md + docx)
│
├── app.py                              ← Streamlit dev UI (parse + violations preview)
├── test_run.py                         ← CLI batch / single-file parser + rules
├── .env.example                        ← LLM_PROVIDER + API key template
├── requirements.txt                    ← root Python deps (+ anthropic/openai/groq)
├── updated_plan.md                     ← 8-week team plan
├── conftest.py
└── README.md

### Key paths by pipeline stage

| Stage | Primary code | Output location |
| --- | --- | --- |
| 1 — Parser | src/parser.py, test_run.py, app.py | data/**/parsed/*_components.json |
| 2 — Rules | src/rules.py | outputs/violations/*_violations.json |
| 3 — Agent | src/agent.py, src/explainer.py | outputs/reports/*_report.json |
| 4 — Report | src/report.py | outputs/reports/*_report.html / .pdf + download API |
| API | backend/routers/audit.py | in-memory job → violations + report JSON + file download |
| UI | frontend/ | browser at :5173 (Upload/Dashboard/Report wired; Records mock) |

### Local workspace (optional clones)

Team members may keep additional working copies beside the canonical clone:

d:\internship\
├── agentic-accessibility-auditor\   ← main local copy
├── _noor_push\                      ← Noor's push branch working copy
├── _salar_pull\                     ← Salar sync copy
└── updated_plan.md                  ← local plan copy (also in repo root)

Important: Treat the GitHub repo root layout above as the single source of truth for code and folder conventions.

## 5. Parser deliverables (Salar)

### 5.1 Sign-off result (re-parse 6 July 2026)

| Metric | Value |
| --- | --- |
| Dataset | MASC |
| Total screens | 7,068 |
| Categories | 10 |
| Components parsed | 640,563 |
| Violations (R01–R20) | 462,542 |
| Extended parser fields | 0 missing (all 13 R13–R20 fields) |
| Parse OK | 7,068 |
| Parse errors | 0 |
| Sign-off | PASS |

Source: data/data-masc/parsed/masc_parse_signoff_report.json

Scripts: python test_run.py --dataset masc · python scripts/masc_parse_signoff.py

Commit: f7bcac9 on branch noor

Parser fix (Jul 2026): MASC widgets nest inside <wrapper> nodes; depth-first walk now descends into wrappers (previously ~1 component/screen).

### 5.2 MASC train / val / test split

| Split | Screens | Ratio |
| --- | --- | --- |
| Train | 4,943 | 70% |
| Val | 1,056 | 15% |
| Test | 1,069 | 15% |
| Total | 7,068 | 100% |

Config: data/data-masc/splits/split_summary.json

### 5.3 Supported XML formats

src/parser.py handles UIAutomator, MASC, Rico, and generic upload formats.

## 6. Dataset work

### 6.1 MASC (primary development corpus)

Screens: 7,068 paired screenshot + XML

Parsed output: data/data-masc/parsed/{category}/{id}_components.json

Splits: data/data-masc/splits/

### 6.2 Rico holdout (unseen final evaluation)

Selected screens: 1,698 (after removing 302 MASC-overlapping screens)

Overlap verification: 0 hash collisions

Manifest: data/data-rico-holdout/manifest/selection_report.json

Parsed at baseline: 4 screens (holdout batch not yet run at scale)

## 7. Code and infrastructure delivered (updated 12 Jul)

| Path | Purpose | Owner |
| --- | --- | --- |
| src/parser.py | Hybrid XML → components.json | Salar / Noor |
| src/schema_documents.py | JSON envelope builders | Noor |
| src/rules.py | R01–R30 rule checker → violations.json | Salar + Noor + Ayesha (reviewed by all) |
| src/agent.py, src/explainer.py | Agent layer → report.json | Noor |
| src/report.py, src/templates/ | HTML/PDF report export | Noor |
| backend/routers/audit.py | FastAPI audit + download API | Noor |
| test_run.py | CLI batch / single / --fixtures | Salar / Noor |
| tests/ | pytest suite (146 collected, 16 Jul) | Salar / Noor |
| app.py | Streamlit dev UI | Salar |
| scripts/validate_output.py | JSON schema validation | Noor / Salar |
| docker-compose.yml | Backend + auditor services | Salar |

## 8. Documentation delivered

| Document | Author(s) | Status |
| --- | --- | --- |
| SRS v2.0 | Ayesha + Salar (Noor review) | Complete |
| SDS v2.2 | Noor | Complete |
| JSON schemas + auditor_schema.json | Noor | Complete |
| Accessibility guidelines (G01–G30, R01–R30) | Team (Noor lead doc) | Complete |
| QA test plan (TC-01–TC-06) | Noor | Complete |
| Figma UI specs (SRS Appendix F) | Ayesha | Documented |
| Updated 8-week plan | Noor | Complete |

## 9. Per-person contribution summary (updated 12 Jul)

### Salar — Parser, rules, MASC data, Agent, Docker, tests, JWT/records

Done: Hybrid parser (with Noor); R01–R30 rules (with Noor + Ayesha; reviewed by all); MASC integration + batch scripts; Docker Compose; components.json pipeline; pytest (with Noor); JWT auth + records API (synced to noor Week 6)

Pending: Branch rename azeem → salar (if still open); rule FP tuning (Week 7)

### Ayesha — Rico holdout, frontend, SRS, rules,

Done: Rico holdout build; Figma designs; React Axion UI (incl. auth screens); SRS co-author; frontend ↔ API wiring; Records on live API; rules (with Salar + Noor; R11–R12 sign-off); Groq prompt experiments (TBD-01)

Pending: UI polish / prompt comparison notes (Week 7)

### Noor (Lead) — Parser, MASC data, Backend, Frontend Review, schemas, SDS, agent, reports, rules, SRS review, tests, QA, Week 6 auth stretch

Done: FastAPI audit API; JSON schemas; SDS; SRS review; agent + report template (JSON/HTML/PDF + export fix); parser extensions; rules (with Salar + Ayesha); Week 1–6 validation; OTP + Gmail SMTP + Google OAuth; any-domain signup emails; profile initials; 40/40 eval sheet + R26–R30 design; docs/plan alignment

Pending: Rico holdout evaluation (Week 8); Friday demo rehearsal

## 10. Week 2 completion checklist (baseline)

| Task | Done? |
| --- | --- |
| MASC dataset integrated locally | Yes |
| Parser handles MASC/Rico/UIAutomator formats | Yes |
| 7,068 components.json files generated | Yes |
| Parser sign-off PASS | Yes |
| Train/val/test split created | Yes |
| Rico holdout built (1,698 disjoint screens) | Yes |
| JSON schemas documented + validated | Yes |
| SRS + SDS v2.0 written | Yes |
| Docker backend runs (health only) | Yes |
| Rule engine R01–R10 | No (at baseline) |
| React UI started | No |

Week 2 status: ~75% complete at baseline.

## 11. Key output file locations

| What | Where |
| --- | --- |
| Parsed MASC components | data/data-masc/parsed/ |
| Parser sign-off report | data/data-masc/parsed/masc_parse_signoff_report.json |
| Split summary | data/data-masc/splits/split_summary.json |
| Rico holdout manifest | data/data-rico-holdout/manifest/selection_report.json |
| JSON schema | docs/schemas/auditor_schema.json |
| Example outputs | docs/examples/components.json, violations.json, report.json |

## 12. Literature insights (Chen et al., IEEE TSE 2021)

Paper: Accessible or Not? An Empirical Investigation of Android App Accessibility (Chen et al., 2021, DOI [10.1109/TSE.2021.3108162](https://doi.org/10.1109/TSE.2021.3108162))

Why it matters for Axion: The paper studies 86,767 issue-level findings from 2,270 Android apps using automated exploration (tool: Xbot). This validates our approach of rule-based, violation-level auditing rather than only screen-level pass/fail.

### Top real-world issue types (literature + full MASC validation, Jul 2026)

| Rank | Issue type (literature) | Our rule(s) | MASC evidence (7,068 screens) |
| --- | --- | --- | --- |
| 1 | Missing label / content description | R01, R02, R30 | R01: 60,112 violations / 6,185 screens |
| 2 | Layout / focus order issues | R07, R08, R15 | R07: 266,393; R15: 3,860 screens |
| 3 | Small touch target / spacing | R04, R17 | R17: 9,327 violations / 1,697 screens |
| 4 | Multi-gesture only | R18 | R18: 13,529 violations / 3,945 screens |
| 5 | Unlabeled input | R05, R20 | R05: 3,797; R20: 0 (no hint-only inputs in MASC) |
| 6 | Low contrast | R09 | 0 — needs screenshot CV |

### Findings we apply directly

Prioritize R01–R05 in MVP — highest frequency in literature and in our MASC sample.

R07 remains dominant on full MASC — review false-positive rate (bounds fallback).

R13–R20 are active on real data after parser re-parse (audio, focus order, spacing, gestures).

Issue-level JSON enables severity stats and guideline mapping per Chen et al.

Sources: outputs/validation_logs/noor_week3_summary.md · data/data-masc/parsed/masc_parse_signoff_report.json

## 13. Rule & guideline ownership checklist (R01–R30)

| All 30 rules and 30 guidelines are team-owned. "Lead" implements; "Reviewers" must approve PRs. Canonical G↔R mapping: docs/accessibility_guidelines_report.md §3–§4.

### Block leads (from `updated_plan.md`)

| Block | Rule lead | Guideline validation | Reviewers |
| --- | --- | --- | --- |
| R01–R10 / G01–G10 | Salar | Noor | Ayesha |
| R11–R12 / G11–G12 | Ayesha | Salar | Noor |
| R13–R20 / G13–G20 | Noor | Salar | Ayesha |
| R21–R30 / G21–G30 | Noor | Ayesha | Salar |

### Per-rule tracker

| Rule | Guideline(s) | Lead | Status | Notes |
| --- | --- | --- | --- | --- |
| R01 | G01, G02, G30 | Salar | ✅ Done | High frequency in validation |
| R02 | G02, G30 | Salar | ✅ Done |  |
| R03 | G03 | Salar | ✅ Done |  |
| R04 | G04, G17 | Salar | ✅ Done | DPI-aware (Week 3 fix) |
| R05 | G05, G20 | Salar | ✅ Done | hint field + INPUT_CLASSES |
| R06 | G06, G26 | Salar | ✅ Done |  |
| R07 | G07, G25 | Salar | ✅ Done | Review false-positive rate |
| R08 | G08, G15 | Salar | ✅ Done | Zero-area guard added |
| R09 | G09, G11 | Salar | 🟡 Partial | Needs declared colors / screenshot contrast |
| R10 | G10, G28, G29 | Salar | ✅ Done |  |
| R11 | G11 | Ayesha | ✅ Done | Implemented by Salar; reviewed by Ayesha + Noor |
| R12 | G12 | Ayesha | ✅ Done | media_type + caption heuristics; Ayesha review sign-off |
| R13 | G13 | Noor | ✅ Done | 1,055 violations / 118 MASC screens |
| R14 | G14 | Noor | ✅ Done | 1,873 / 667 screens |
| R15 | G15, G16 | Noor | ✅ Done | 3,860 / 3,860 screens |
| R16 | G16 | Noor | ✅ Done | 130 / 115 screens |
| R17 | G17 | Noor | ✅ Done | related_component; 9,327 / 1,697 |
| R18 | G18 | Noor | ✅ Done | 13,529 / 3,945 screens |
| R19 | G19 | Noor | ✅ Done | 758 / 416 screens |
| R20 | G05, G20 | Noor | ✅ Done | Unit tests pass; 0 MASC hits |
| R21 | G21 | Noor | ✅ Done | Vague error message (Salar sync Week 4) |
| R22 | G22 | Noor | ✅ Done | No password toggle |
| R23 | G01, G23 | Noor | ✅ Done | Unlabeled nav control |
| R24 | G24 | Noor | ✅ Done | Missing screen title |
| R25 | G25 | Noor | ✅ Done | Uncontrolled animation |
| R26 | G06, G26 | Noor | ✅ Done | No timeout warning |
| R27 | G27 | Noor | ✅ Done | Complex label language |
| R28 | G10, G28 | Noor | ✅ Done | Font scale overflow (needs declared text size) |
| R29 | G29 | Noor | ✅ Done | All-caps body text |
| R30 | G01, G30 | Noor | ✅ Done | Icon-only, no label |

Legend: ✅ implemented + tests · 🟡 stub/partial · ⬜ not started

## 14. Recommended next steps (updated 15 July 2026)

Noor: Fill ≥25 manual rows on docs/week6/evaluation_sheet_40_screens.csv (FP / missed notes)

All: Friday demo — login → upload screenshot+XML → dashboard → report HTML/PDF → Records list

Noor (stretch): Map guidelines for CV training on MASC train → tune on val → test on test; never train on Rico holdout

Ayesha: Continue prompt experiments; polish auth/records UX if needed

Salar: Keep JWT secret configured for demos; continue rule FP tuning

Team: Friday demo path — signup/login → upload pair → report → Records

## 15. Team weekly updates

| Instructions: Each intern adds a dated entry after pushing work. Newest week at the top. Keep entries factual — file names, test counts, branch commits.

### Week 8 — Noor (rule-accuracy fixes + Rico holdout + crop classifier, 28–29 Jul 2026)

Pushed by: Muhammad Noor

Date: 28–29 July 2026 (commits 7918113f rule fixes/data, 7a1e6a4f docs)

Completed:

Rico holdout batch eval (1,698 screens, 0 failures) — deferred from Week 7, now done: mean violations/screen 51.7 → 31.7 post-fix, mean score 26.3 → 32.0 (§15I.2)

R07/R08/R30/R20/R05 fixes — _is_a11y_relevant (R07), _is_ancestor (R08, -43.2% on Rico), _dedupe_repeated (R30), text-hint alias unblocking R20 (0 → 749 hits) and fixing R05 (2,117 → 717) — full detail §15I.4

Crop-violation classifier trained (MobileNetV3-Small, 20 epochs, best val macro-F1 0.265) and Rico-evaluated (weighted F1 0.43 vs. 0.63 MASC test) — §15G

Validation: pytest 152 collected/passed (rules 82, parser 12, auth 22, audit 9, +27 elsewhere); full MASC re-parse + re-check (7,068 screens, 0 failures)

→ outputs/validation_logs/noor_week8_validation_log.txt + noor_week8_summary.md (§15I.3)

`.gitignore` fixes — dead blanket outputs/data rule, models/*.pt/ trailing-slash typo, .claude/ added, oversized Rico zip excluded, runs/ policy changed to only-exclude-.pt

Docs: SRS v2.8→v2.10 · SDS v2.12→v2.14 · Progress Report v1.24→v1.26 · README + updated_plan.md fully synced to current project structure

Pending:

Wire classify_crop() and detect_ui() into backend/ — both trained + Rico-evaluated, deliberately deferred (Stretch requirement)

Final internship report + 5–7 min demo

Blockers: None

### Week 7 — Noor (QA analysis, rule/guideline coverage, 20 Jul 2026)

Pushed by: Muhammad Noor

Date: 20 July 2026

Completed:

MASC 40-screen stratified QA (seed 20260715): rule-wise R01–R30 + guideline-wise G01–G30 coverage reports — mean 64.3 violations/screen, mean score 6.8, R07 the dominant false-positive cluster (1,127 hits, 100% of screens) — this analysis is what led directly into the Week 8 R07/R08/R30 fixes

Manual QA notes: 32 mostly_agree, 3 agree_clean, 2 over_flagging, 3 mixed_r30_noise (40/40 screens reviewed)

Team priority handoff to Salar/Ayesha: P0 R07/R08 nesting FP suppression, P0 R30 overlap tolerance, P1 UI polish, P2 Rico holdout (deferred to Week 8)

Validation: scripts/noor_week7_validate.py PASS

→ outputs/validation_logs/noor_week7_validation_log.txt + noor_week7_summary.md (§15B.3)

Pending:

Rico holdout batch — explicitly deferred to Week 8 (scripts/run_rico_holdout_eval.py ready, not yet run at this point)

Blockers: None

### Week 6 close-out — Noor (`noor` / `995f6d31`, 16 Jul 2026)

Pushed by: Muhammad Noor

Date: 16 July 2026

Completed (auth / mail / OAuth / eval / export):

Sign Up / Log In — JWT register/login; password policy (letter+digit); optional name; UserAvatar initials

Forgot → OTP → Reset — forgot-password, resend-otp, verify-otp, reset-password wired end-to-end

SMTP — Gmail App Password via .env (SMTP_HOST, SMTP_USER, SMTP_FROM, SMTP_PASSWORD); real OTP emails verified; AUTH_DEV_SHOW_OTP=0 when mail works

Recipient domains — any valid email (Yahoo, Outlook, university/education, …); sender remains Gmail

Google OAuth — GIS + POST /auth/google; GOOGLE_CLIENT_ID in .env / .env.example

Other settings — JWT_SECRET; load_dotenv(override=True); frontend VITE_API_BASE

Report export fix — persist screenshot/XML for HTML/PDF; Jinja autoescape (123fbde4)

Eval — 40/40 assisted FP/miss notes on stratified sheet; evaluation_sheet.md / .docx + method note

Docs — SRS v2.4 · SDS v2.8 · updated_plan.md · this progress report

Validation (16 Jul live): auth 22 passed · audit 9 passed · R26–R30 8 passed · eval integrity 40/40

→ outputs/validation_logs/noor_week6_validation_log.txt + noor_week6_summary.md

Pending:

Friday demo rehearsal

Rico holdout batch (Week 8)

Blockers: None

Secrets: App Passwords / JWT_SECRET stay local (gitignored). Document env names only in .env.example.

### Week 6 — Noor (`noor` branch — Salar + Ayesha sync + eval, 15 Jul 2026)

Pushed by: Muhammad Noor (integration) — sources: Salar 198936146, Ayesha 3d4fa82eb

Date: 15 July 2026

Completed:

Synced Salar JWT + records into _noor_push / noor — backend/auth.py, auth_router.py, records_router.py, test_auth.py, Docker/compose, Login/SignUp, frontend/src/utils/auth.js

Synced Ayesha — docs/agent_prompt_experiments.md (larger Groq sample); Dashboard.jsx re-run popup layout

Noor UI polish — Report score ring (accessibility_score); Records Screenshot/XML + Score columns; Upload saves record when logged in

Eval sheet — docs/week6/evaluation_sheet_40_screens.csv — stratified random 4×10 MASC categories (seed 20260715); R26–R30 design DOCX

`.gitignore` — synced from Salar (data/ + outputs/ + validation/samples exceptions)

Validation — scripts/noor_week6_validate.py → outputs/validation_logs/noor_week6_summary.md + noor_week6_validation_log.txt

auth tests: 12 passed (expanded to 22 on 16 Jul — see close-out entry above)

audit tests: 8 passed, 1 skipped (PDF included on 16 Jul re-run)

R26–R30: 8 passed

Auth/Records API smoke: PASS

Pending (resolved 16 Jul):

~~≥25 manual eval verdicts on the CSV~~ → 40/40 done

Rico holdout batch evaluation (Week 8)

~~OTP / SMTP stretch~~ → Done

Blockers: None on sync scope

### Upload validation fix — Ayesha + Noor (`ayesha` `052a976` → merged on `noor`, 14 Jul 2026)

Pushed by: Ayesha Naveed (frontend) + Muhammad Noor (backend/docs)

Date: 14 July 2026

Completed (handoff doc — 4 issues):

Issue 1 — XML without screenshot shows error popup (not silent) — Upload.jsx

Issue 2 — createAudit(screenshot, xml) sends both files — api.js

Issue 3 — Backend requires screenshot + XML; 400 on pair mismatch — backend/routers/audit.py

Issue 4 — filesMatch() stem/prefix logic rejects false-positive digit matches — Upload.jsx

Tests — tests/test_audit.py updated; missing-screenshot + mismatched-pair cases; validation scripts aligned

Pending: Records + auth (Week 6)

Blockers: None

### Week 5 — Noor (`noor` branch, commit `4ce430feb` — pushed 12 Jul 2026)

Pushed by: Muhammad Noor

Date: 12 July 2026

Completed:

`src/report.py` — Jinja2 template (src/templates/audit_report.html.j2), PIL screenshot bounding-box annotation, Playwright PDF export

Download API — GET /api/v1/audit/{id}/report/download?format=html|pdf (sync handler for Playwright)

Frontend — downloadAuditReport() in api.js; Report.jsx real HTML/PDF download after processing animation

Rule fixtures — 21 new R09–R20 pass/fail XML files; test_run.py --fixtures batch mode; fixture path fix (no MASC root collision)

Tests — tests/test_report.py; extended tests/test_audit.py + tests/test_rules.py; 120 pytest passed

Validation — scripts/noor_week5_validate.py + validation logs

Docs — SRS/SDS/README/updated_plan/progress report aligned; WeasyPrint → Jinja2 + Playwright

Pending:

Records + auth (Week 6)

Rico holdout batch evaluation

Blockers: None

### Week 4 — Ayesha

Pushed by: Ayesha Naveed

Date: 11 July 2026

Completed:

R11–R12 review sign-off: reviewed src/rules.py implementations of check_color_only_info (R11) and check_missing_captions (R12) against docs/r11_r12_design.md. Confirmed both rules moved past their original Week 3 stub design — R11 now flags checkable-state widgets (CheckBox/Switch/ToggleButton/RadioButton) with no text/content_desc; R12 now uses parent_id sibling adjacency plus bounds-proximity fallback, not just a blanket VideoView flag. Ran pytest tests/test_rules.py -k "r11 or r12" — all 5 relevant tests passed (fixture pass/fail cases, non-checkable-widget exclusion, sibling-vs-bounds-distance priority, non-media stub behavior).

Frontend ↔ API wiring (Priority 1): Upload, Dashboard, and Report pages now call the live backend (POST /api/v1/audit, GET /report) instead of mock data. Tested end-to-end with a real XML fixture and Groq — confirmed full pipeline works (upload → audit → dashboard → report).

Agent prompt experiments (TBD-01): ran scripts/run_explainer_sample.py — Groq tested successfully (15/15 violations explained, good quality, no hallucination observed). Anthropic/OpenAI blocked by paid billing requirements; Gemini blocked by a Google-side free-tier quota bug (429, limit 0) even after Noor's SDK fix resolved the original key-format issue. Documented in docs/agent_prompt_experiments.md and docs/TBD-01-decision.md; TBD-01 marked Resolved (Groq as default) in this doc's Open Decisions table.

Pending:

Full 4-provider comparison once Anthropic/OpenAI credits are available and Gemini's quota issue is resolved

Records/Audit History page — blocked on backend (no list endpoint, no persistence yet)

Auth pages (login/signup/etc.) — blocked on backend (no auth router implemented yet)

Blockers: None on my own tasks; Records + Auth wiring blocked on backend work not yet scoped.

### Week 4 — Noor (`noor` branch, commits `98efd2fe0` → `0144b1af3`)

Pushed by: Muhammad Noor

Date: 9 July 2026

Completed:

Salar sync (98efd2fe0): Stage 3 LLM layer — src/explainer.py, src/guidelines.py, src/llm_providers.py; rules R01–R30 + visibility filter; parser bounds/visibility fixes; R11 + R21–R30 fixtures; scripts/run_explainer_sample.py, compare_visibility_filter_impact.py; .env.example

Notebook sync (20c96fd07): notebooks/masc_dataset_analysis.ipynb

Ayesha frontend sync (2d8356066): Report/Sidebar/Dashboard/Records/Upload updates + frontend/src/state/auditFiles.js

Agent API wiring (0144b1af3): build_audit_report() in src/agent.py merges explainer + score formula (TBD-02); GET /api/v1/audit/{id}/report; pipeline statuses include explaining; template fallback when no API key (FR-AG.6); reports → outputs/reports/

Tests: 94 pytest passed (parser, rules R01–R30, agent, audit, explainer)

Week 4 demo goal met: XML upload → violations → agent-enriched report.json (template mode without live LLM)

Pending:

Ayesha: frontend ↔ API wiring; prompt experiments + TBD-01 model choice

src/report.py HTML/PDF (Week 5)

Formal R11–R15 review sign-off documentation

Rico holdout batch evaluation

Auth + Records API

Blockers: None (API ready for Ayesha)

### Week 3+ — Noor (`noor` branch, commit `f7bcac9`)

Pushed by: Muhammad Noor

Date: 6 July 2026

Completed:

Parser R13–R20 extension — 13 new component fields (focus_order, parent_id, media_type, etc.)

MASC `<wrapper>` fix — full widget extraction (640,563 components vs ~1/screen before)

Rules R13–R20 wired in check(); 31 rule tests + 3 parser tests (38 total with agent/audit)

Full MASC re-parse — 7,068 XML → data/data-masc/parsed/; 462,542 violations

`scripts/noor_week3_validate.py` — re-parse + pytest + random 20-screen MASC sample + schema check

`scripts/masc_parse_signoff.py` — extended-field validation + R13–R20 aggregate counts

SDS v2.1 — R01–R20 parser/rules design, validation artefact paths

`auditor_schema.json` — optional R13–R20 component fields

Validation logs: noor_week3_summary.md, noor_week3_validation_log.txt, masc_reparse_log.txt

Sign-off: masc_parse_signoff_report.json → PASS (0 extended-field misses)

Pending:

Wire live LLM into agent (Week 4)

Connect frontend to FastAPI

src/report.py HTML/PDF generation

Auth + Records API

Blockers: None

### Week 3 — Salar (`salar` branch, commits `c46b4da` → `712dbd8`)

Pushed by: Muhammad Salar Khan

Latest: 712dbd8 — violations outputs + Week 3 validation logs

Completed:

R01–R10 rule checker + 23 pytest tests

R04/R05/R08 fixes (real DPI, hint, overlap zero-area guard)

app.py wired to Stage 2 (violations table + download)

outputs/violations/ — 69 files (MASC + fixtures)

outputs/validation_logs/week3_summary.md — 20/20 schema pass

docs/r11_r12_design.md shared with Ayesha

Blockers: None

### Week 3 — Ayesha (`ayesha` branch)

Pushed by: Ayesha Naveed

Completed:

Set up React frontend project (Vite + Tailwind CSS) under frontend/

Built folder structure: pages/, components/, layout wrapper, reusable UI components (Button, Input, Divider, Logo)

Implemented 6 auth screens matching Figma designs: Sign Up, Log In, Forgot Password, Verify Code, Set Password, Password Reset Success

Corrected route paths to match SDS §9.3 (/verify-otp, /reset-password, /dashboard/:auditId, /report/:auditId, added /records)

Pulled src/rules.py from salar branch; added R11 (Color-Only Info) and R12 (Missing Captions) detection stub functions

Opened PR #3 "Add R11/R12 detection stubs"

Updated frontend/ folder — synced onto noor branch by Noor (3 Jul, 38 files)

Pending:

Agent/model prompt experiment session with Noor — not yet scheduled

Wire frontend pages to FastAPI (POST /api/v1/audit, violations fetch) — Week 4

Making necessary changes to frontend (Ayesha)

Blockers:None

### Week 3 — Noor (`noor` branch)

Pushed by: Muhammad Noor

Date: 3 July 2026

Completed:

Synced Salar Week 3 code + violations to noor branch (fd6036b)

Added §12 Literature insights and §13 Rule ownership checklist (this report)

Scaffolded `src/agent.py` — score formula (TBD-02), template enrichment (unit tests; not API-wired yet)

Added `backend/routers/audit.py` — violations-only API (POST /api/v1/audit → parse → rules → GET .../violations)

Added `tests/test_agent.py` (2 tests), `tests/test_audit.py` (2 tests)

Frontend sync (Ayesha → `noor`): pulled frontend/ from ayesha branch (7a591b0) — 38 files

Stack: React 19, Vite 8, Tailwind 4, React Router 7

Auth: SignUp, Login, ForgotPassword, VerifyCode, SetPassword, ResetSuccess

App pages: Upload, Dashboard, Report, Records (+ shared Sidebar, layouts, UI kit)

Run: cd frontend && npm ci && npm run dev → http://localhost:5173

Status: UI scaffold only — no live calls to FastAPI yet

Validation logs (Noor Week 3): same pattern as Salar's week3_summary.md / week3_validation_log.txt

outputs/validation_logs/noor_week3_summary.md — scope, 27 pytest pass, CLI↔API parity, schema pass

outputs/validation_logs/noor_week3_validation_log.txt — full terminal log (8 steps)

Re-run: python scripts/noor_week3_validate.py

SRS cleanup: auth endpoints in §9 table; TBD-06 marked resolved; §1.4.2 auth moved to Must Have

Pending:

Wire live LLM into agent (Week 4)

Connect frontend to FastAPI

src/report.py HTML/PDF generation

Auth + Records API implementation

Blockers: None

## 15A. Week 6 evidence pack (logs, tables, UI references)

| Embedded for supervisor review. Machine log copy: docs/progress/assets/logs/noor_week6_validation_log.txt

| Canonical path: outputs/validation_logs/noor_week6_validation_log.txt

### 15A.1 Validation result tables (16 Jul 2026)

| Check | 15 Jul baseline | 16 Jul live | Status |
| --- | --- | --- | --- |
| pytest backend/tests/test_auth.py | 12 passed | 22 passed | PASS (+ OTP / reset / Google) |
| pytest tests/test_audit.py | 8 passed, 1 skipped | 9 passed | PASS (PDF included) |
| R26–R30 rules | 8 passed | 8 passed | PASS |
| Eval sheet manual columns | blank | 40/40 | PASS |
| Auth + Records smoke | PASS | (covered by auth suite) | PASS |
| Pytest collection (repo) | — | 146 tests | — |

#### Eval sheet verdict mix (40/40)

| Verdict | Count |
| --- | --- |
| mostly_agree | 32 |
| agree_clean | 3 |
| mixed_r30_noise | 3 |
| over_flagging | 2 |

#### Stratified sample (seed `20260715`)

| Category | Screens sampled |
| --- | --- |
| chat, home, list, login, maps, menu, profile, search, settings, welcome | 4 each (40 total) |

#### Working auth / mail / OAuth configuration (names only)

| Setting | Role |
| --- | --- |
| JWT_SECRET | JWT signing |
| GOOGLE_CLIENT_ID | Google Sign-In Web client ID |
| SMTP_HOST / SMTP_PORT / SMTP_TLS | Gmail SMTP (smtp.gmail.com:587) |
| SMTP_USER / SMTP_FROM | Sender Gmail |
| SMTP_PASSWORD | Gmail App Password (local `.env` only) |
| AUTH_DEV_SHOW_OTP | 0 when real mail works |
| Email domains accepted | Any valid (Yahoo, Outlook, university/education, …) |

### 15A.2 Excerpt — `noor_week6_validation_log.txt` (15 Jul + 16 Jul)

##################################################################
# RE-RUN 2026-07-15
##################################################################
STEP 0: Regenerate eval sheet — stratified RANDOM (4/category, seed=20260715)
  Wrote 40 rows -> docs\week6\evaluation_sheet_40_screens.csv
STEP 1: pytest backend/tests/test_auth.py → 12 passed, 2 warnings in 7.96s
STEP 2: pytest tests/test_audit.py → 8 passed, 1 skipped, 2 warnings in 2.13s
STEP 3: pytest R26–R30 rules → 8 passed, 70 deselected in 0.14s
STEP 4: API smoke — POST /auth/register 200; POST /records 200; GET /records 200
Auth + Records smoke: PASS

##################################################################
# RE-RUN 2026-07-16 — recent session work (report/auth/eval)
# Branch: noor   HEAD: 995f6d31
##################################################################
CHANGESET:
  123fbde4  fix(report): persist upload screenshot/XML for HTML/PDF export
  995f6d31  feat(auth): implement OTP email verify, password reset, and Google Sign-In

STEP A: pytest backend/tests/test_auth.py → 22 passed, 2 warnings in 9.50s
STEP B: pytest tests/test_audit.py → 9 passed, 1 warning in 2.65s
STEP C: pytest R26-R30 rules → 8 passed, 116 deselected in 0.81s
STEP D: eval sheet integrity → rows=40 manual_complete=40
SUMMARY (2026-07-16 live): Overall PASS

Full log file (also copied under progress assets):

outputs/validation_logs/noor_week6_validation_log.txt

docs/progress/assets/logs/noor_week6_validation_log.txt

Summary: docs/progress/assets/logs/noor_week6_summary.md

### 15A.3 UI reference images (Figma → Axion)

Sign Up and Log In

Forgot Password and OTP Verify

Reset Password success

Upload files matched

Audit complete and Dashboard

Issue detail and Report

Generate report modal / PDF layout

### 15A.4 End-to-end demo path (working)

Sign Up or Log In (email any domain) — or Continue with Google

Optional: Forgot password → OTP email (SMTP) → Reset

Upload matching screenshot + XML pair → validate → POST /api/v1/audit

Dashboard / Report — accessibility score ring; HTML/PDF download includes screenshot + XML + violations

Records — list shows screenshot/XML names + score (GET /records)

## 15B. Week 7 evidence pack (QA analysis — Noor)

| Scope: MASC 40-screen stratified sample (seed 20260715). Rico holdout batch not run in this pass.

| Artifacts: docs/week7/ · outputs/week7_eval/ · outputs/validation_logs/noor_week7_*

### 15B.1 Week 7 deliverables (Noor)

| Item | Path | Status |
| --- | --- | --- |
| Per-screen results (violations, score, R01–R30 counts) | outputs/week7_eval/per_screen_results.csv | Done |
| Rule-wise summary R01–R30 | docs/week7/rule_summary.md + CSV | Done |
| Guideline coverage G01–G30 | docs/week7/guideline_summary.md + CSV | Done |
| QA notes (FP / miss / Week 7 vs 8) | docs/week7/qa_notes.md | Done |
| Week 6 cross-check | docs/week7/week6_crosscheck.md | Done |
| Team priorities (Salar/Ayesha) | docs/week7/team_priority_fixes.md | Done |
| Validation | scripts/noor_week7_validate.py | PASS (20 Jul) |
| Rico holdout batch | scripts/run_rico_holdout_eval.py | Deferred |

### 15B.2 Key metrics (MASC n=40)

| Metric | Value |
| --- | --- |
| Screens evaluated | 40 |
| Failures | 0 |
| Mean violations / screen | 64.3 |
| Median violations / screen | 42 |
| Mean accessibility score | 6.8 |
| Manual mostly_agree | 32 |
| Manual agree_clean | 3 |
| Manual over_flagging | 2 |
| Manual mixed_r30_noise | 3 |

#### Top rules by violation count

| Rule | Violations | Notes |
| --- | --- | --- |
| R07 | 1127 | 100% of screens — primary FP cluster (nesting/zero-size) |
| R08 | 629 | 60% of screens — overlap pairs |
| R01 | 324 | Missing labels — mix of real + decorative FP |
| R18 | 102 | Multi-touch heuristic |
| R02 | 89 | Image buttons without description |
| R30 | 89 | Icon-only density — 3 manual mixed_r30_noise screens |

#### Guidelines with zero hits in sample

G09, G10, G12, G13, G22, G27, G28, G29 — mostly media/CV/stretch rules not triggered on this XML sample.

### 15B.3 Week 7 validation (20 Jul 2026)

STEP 1: run_week7_eval_analysis.py  → 40 screens, 0 failures
STEP 2: pytest tests/test_rules.py → PASS
STEP 3: pytest backend/tests/test_auth.py → PASS
STEP 4: pytest tests/test_audit.py → PASS
STEP 5–6: week7_eval outputs + docs/week7 → PASS
Overall → PASS

Full log: outputs/validation_logs/noor_week7_validation_log.txt

Summary: outputs/validation_logs/noor_week7_summary.md · outputs/week7_summary.md

### 15B.4 Team priority handoff (Week 7 → Salar/Ayesha)

P0 Salar — R07/R08 nesting FP suppression

P0 Salar — R30 overlap tolerance (list/chat/map/search)

P1 Ayesha — UI polish for demo path

P2 Noor — Rico holdout when dataset local

## 15C. Post–Week 7 evidence pack (YOLO UI detector — Noor + Salar)

| Dates: 23–24 July 2026 (initial Colab run) · 30 July 2026 (full run + Rico eval merged from Salar's salar branch, commit 5c27aa66) · Branch: noor

| Goal: Screenshot-only UI element detector so the auditor can still run when no XML view hierarchy is available (raw screenshot upload / blocked accessibility tree).

|

| Update (30 Jul): Salar independently finished the full 60-epoch training run and ran the Rico holdout zero-shot-vs-fine-tuned evaluation on his salar branch. His finished checkpoint, run artifacts, and executed notebook were pulled into this working copy, superseding the 1-epoch local run previously documented here (§15C.7 below is updated accordingly). src/yolo_ui_detector.py — reported below as "does not exist" in earlier revisions of this report — now exists, ported byte-for-byte from Salar's export.

### 15C.1 What was delivered

| Item | Owner | Status | Evidence |
| --- | --- | --- | --- |
| YOLO training notebook | Salar → merged to noor | Done | notebooks/train_yolo_ui_detector.ipynb |
| Branch sync (salar + Ayesha docs into noor) | Noor | Done | Merge commit + Ayesha Week 7 prompt finalization |
| Colab setup (Drive mount, repo discovery, T4) | Noor | Done | Notebook Colab setup + Config cells |
| MASC label generation (XML → YOLO boxes) | Notebook + src/parser.py | Done | Uses existing hybrid parser; train/val/test from data/data-masc/splits/ |
| Full GPU train (LOCAL_MODE=False, 60 epochs) | Salar (salar branch) | Done (30 Jul) | runs/runs/yolo_ui_detector/runs/yolo_ui_detector/results.csv — 60/60 epochs logged, final mAP50 0.434 / mAP50-95 0.322 |
| Checkpoint backup to Drive | Noor | Done | MyDrive/results_of_yolo/weights/ |
| Rico holdout raw screenshots + XML | Noor (local restore) | Done | 1,698 jpg + 1,698 xml under data/data-rico-holdout/ |
| Rico holdout YOLO eval (zero-shot vs fine-tuned) | Salar (salar branch) | Done (30 Jul) | mAP50 0.0258 (zero-shot) → 0.2546 (fine-tuned) — see §15C.9 |
| src/yolo_ui_detector.py (inference module) | Salar (salar branch) → noor | Done (30 Jul) | Exists, exposes detect_ui(image_path); generated by the notebook's export cell |
| Wire detect_ui() into auditor fallback | — | Deferred (team decision, not yet started) | Stretch requirement (SRS FR-CV.4–7); module exists and works standalone, but nothing in backend/ or src/agent.py calls it yet |

### 15C.2 Training design (important)

| Decision | Detail |
| --- | --- |
| Train / val / test data | MASC only (data/data-masc) via existing stratified splits |
| Rico holdout | Never used for training — reserved for generalization eval only |
| Labels | Generated from XML bounds at train time (model sees pixels only at inference) |
| Runtime | Google Colab T4 (~16 GB) — matches notebook target |
| Config | LOCAL_MODE=False; epochs=60; early stopping patience=10; imgsz=960 |
| Smoke test | LOCAL_MODE=True (~20 images, 1 epoch) used first to validate paths |

### 15C.3 Checkpoint status (24 Jul 2026)

Verified on Colab after copy to Drive:

| File | Approx. size | Role |
| --- | --- | --- |
| best.pt | ~195–204 MB | Best validation checkpoint → use for inference / export |
| last.pt | ~195–204 MB | Latest epoch → use to resume training |
| epoch0 … epoch9 .pt | ~195 MB each | Per-epoch snapshots (optional to keep) |
| Drive folder total (weights) | ~2.3 GB | MyDrive/results_of_yolo/weights/ |

Also present: results_of_yolo/train_run/weights/ (duplicate run metadata + weights).

Resume note: Training can be stopped and continued from last.pt without redoing finished epochs, provided checkpoints remain on Drive / local disk. yolo_dataset/images uses symlinks and should not be copied to Drive; rebuild labels from MASC when needed.

### 15C.4 Dataset readiness (local `_noor_push`)

| Path | Count / size (approx.) | Role |
| --- | --- | --- |
| data/data-masc/screenshots | 7,070 files · ~704 MB | Train/val/test images |
| data/data-masc/xml | 7,069 files · ~485 MB | Label source |
| data/data-masc/splits | train/val/test CSV | Fixed splits (unchanged) |
| data/data-rico-holdout/screenshots | 1,698 · ~179 MB | Holdout eval only |
| data/data-rico-holdout/xml | 1,698 · ~55 MB | Holdout labels only |

### 15C.5 Class taxonomy (YOLO)

text, image, icon, button_labeled, button_icon_only, input_field, checkbox_toggle, tab_item, list_item

### 15C.6 Next steps (Week 8 track)

~~Resume Colab training from last.pt until early-stop or 60 epochs~~ — Done (30 Jul), completed by Salar on the salar branch, merged in.

~~Run Rico holdout zero-shot vs fine-tuned eval cells~~ — Done (30 Jul) — see §15C.9.

~~Export best.pt → models/yolo_ui_detector_best.pt and exercise detect_ui()~~ — Done (30 Jul) — models/yolo_ui_detector_best.pt present (51.2 MB), src/yolo_ui_detector.py present and importable.

Wire screenshot-only fallback into `src/agent.py` / audit path when XML is absent — still open, deliberately deferred: SRS/SDS classify this as a Stretch requirement, and the team decided to prioritize other work first. Not a blocker for the core (XML-based) pipeline, which is fully independent of this module.

Optional: drop per-epoch .pt files from Drive to save space; retain best.pt + last.pt.

### 15C.7 Local run artifacts — full results (`runs/` folder, verified 27 Jul 2026)

| Scope: this subsection documents the actual contents of the local runs/ folder (the Ultralytics run mirrored from Colab into _noor_push), as distinct from the Drive-only backup summarized in §15C.3. All numbers below are read directly from the run's own results.csv / args.yaml, not estimated.

Folder map (`runs/`):

runs/
├── notebooks/
│   ├── masc_dataset_analysis.ipynb        ← Salar MASC analysis
│   ├── train_yolo_ui_detector.ipynb       ← YOLO training notebook (Salar → Noor Colab run)
│   ├── yolo11s.pt                          ← pretrained base weights (small)
│   └── yolo26n.pt                          ← pretrained base weights (nano, alt. arch)
└── runs/
    └── yolo_ui_detector/
        ├── training_curves.png             ← summary curve export
        ├── export/
        │   └── yolo_ui_detector_best.pt    ← final exported best checkpoint (~19 MB)
        ├── yolo_dataset/
        │   └── dataset.yaml                 ← MASC train/val/test config (training data)
        ├── rico_yolo_dataset/
        │   └── dataset.yaml                 ← Rico holdout eval-only config
        └── runs/yolo_ui_detector/           ← raw Ultralytics run directory
            ├── args.yaml
            ├── results.csv
            ├── results.png
            ├── confusion_matrix.png / confusion_matrix_normalized.png
            ├── BoxP_curve.png / BoxR_curve.png / BoxF1_curve.png / BoxPR_curve.png
            ├── labels.jpg
            ├── train_batch0/1/2.jpg, train_batch30900/30901/30902.jpg
            └── val_batch0/1/2_labels.jpg, val_batch0/1/2_pred.jpg

Run configuration (`runs/yolo_ui_detector/runs/yolo_ui_detector/args.yaml`):

| Setting | Value |
| --- | --- |
| Task / mode | detect / train |
| Data config | yolo_dataset/dataset.yaml (MASC train/val/test — not Rico) |
| Epochs (target) | 60 (patience=10 early stop) |
| Batch size | 8 |
| Image size | 960 |
| Optimizer | auto; lr0=0.01, lrf=0.01, momentum=0.937, weight_decay=0.0005 |
| Scheduler | cos_lr=true; warmup_epochs=3.0 |
| Loss weights | box=7.5, cls=0.5, dfl=1.5 |
| Augmentation | hsv_h/s/v, translate=0.1, scale=0.5, fliplr=0.5, mosaic=1.0, close_mosaic=10 (mixup/cutmix/copy_paste off) |
| Seed / determinism | seed=42, deterministic=true |
| AMP | true |

Completed epoch results (`results.csv` — updated 30 Jul 2026, now the full 60/60-epoch run from Salar's `salar` branch, superseding the 1-epoch local run documented in earlier revisions of this report):

| Epoch | Time (s) | box_loss | cls_loss | dfl_loss | Precision | Recall | mAP50 | mAP50-95 | val box_loss | val cls_loss | val dfl_loss |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 (previous local run) | 105.91 | 0.98677 | 1.39035 | 1.19422 | 0.4711 | 0.4196 | 0.3971 | 0.2846 | 1.09549 | 1.60428 | 1.28542 |
| 60/60 (final, Salar's completed run) | 1793.97 | 0.90019 | 1.33521 | 1.18614 | 0.5349 | 0.4469 | 0.4342 | 0.3217 | 1.01188 | 1.55084 | 1.28231 |

The final-epoch mAP50-95 of 0.3217 (val split, MASC) supersedes the earlier interim 0.2846 figure quoted from the 1-epoch local run in previous revisions of this report and in the executive summary (§2) — that figure should now be read as an early checkpoint, not the final result. Full 60-row training curve is unchanged in shape from what §15D's plots already show (loss falling, mAP climbing then plateauing) — those plots have been regenerated against the completed run. Plot artifacts (results.png, confusion_matrix.png, confusion_matrix_normalized.png, BoxP/R/F1/PR_curve.png) and sample batches (train_batch*.jpg, val_batch*_labels.jpg, val_batch*_pred.jpg) reflect the completed run.

Dataset configs found in `runs/`:

| Dataset | train | val | test | Classes | Role |
| --- | --- | --- | --- | --- | --- |
| yolo_dataset/dataset.yaml | images/train | images/val | images/test | 9 (see §15C.5) | Used for this training run — MASC only |
| rico_yolo_dataset/dataset.yaml | images/test | images/test | images/test | Same 9 | Rico holdout, eval-only — all splits point at the same images/test folder (never trained on) |

Exported weights: runs/runs/yolo_ui_detector/export/yolo_ui_detector_best.pt — confirmed present locally (51.2 MB, updated 30 Jul from the previously-documented ~19 MB interim checkpoint), matching the "Functional Prototype" status in §2 and feeding src/yolo_ui_detector.py's detect_ui(). Also mirrored to models/yolo_ui_detector_best.pt (same 51.2 MB file, same hash) for direct import by the inference module's DEFAULT_WEIGHTS path.

### 15C.8 Complete artifact inventory (runs/ folder file listing)

Metrics & configuration files:

| File | Size approx | Purpose |
| --- | --- | --- |
| runs/runs/yolo_ui_detector/runs/yolo_ui_detector/results.csv | ~7 KB | Full 60-epoch training metrics (box/cls/dfl loss, precision, recall, mAP) — updated 30 Jul, was a single logged epoch in earlier revisions of this report |
| runs/runs/yolo_ui_detector/runs/yolo_ui_detector/args.yaml | ~3 KB | Full training hyperparameter config (epochs, batch, imgsz, optimizer, augmentation) |
| runs/runs/yolo_ui_detector/yolo_dataset/dataset.yaml | ~100 B | MASC train/val/test dataset config (paths, class names) |
| runs/runs/yolo_ui_detector/rico_yolo_dataset/dataset.yaml | ~100 B | Rico holdout eval-only config (all splits point to same test folder) |

Performance plots (PNG):

| Plot | Metric | Use |
| --- | --- | --- |
| results.png | Epoch progress overlay | Overall training/val loss + metrics trend |
| confusion_matrix.png | Per-class confusion matrix | Non-normalized class-pair confusion counts |
| confusion_matrix_normalized.png | Normalized confusion matrix | Normalized percentages per class |
| BoxP_curve.png | Precision vs IoU threshold | Precision @ varying detection thresholds |
| BoxR_curve.png | Recall vs IoU threshold | Recall @ varying detection thresholds |
| BoxF1_curve.png | F1 vs IoU threshold | F1-score optimization curve |
| BoxPR_curve.png | Precision-Recall curve | Precision-Recall trade-off (AUC summary) |

Training batch samples (JPG — visual inspection):

| File | Batch | Label/Pred | Purpose |
| --- | --- | --- | --- |
| labels.jpg | Dataset | — | Ground-truth class distribution per image |
| train_batch0.jpg, train_batch1.jpg, train_batch2.jpg | Early | Augmented input + bboxes | First 3 training batches with annotations |
| train_batch30900.jpg, train_batch30901.jpg, train_batch30902.jpg | Late | Augmented input + bboxes | Batches from epoch 1 step ~30900–30902 (cumulative) |
| val_batch0_labels.jpg, val_batch1_labels.jpg, val_batch2_labels.jpg | Val | Ground truth | First 3 validation batches (target) |
| val_batch0_pred.jpg, val_batch1_pred.jpg, val_batch2_pred.jpg | Val | Predictions | First 3 validation batches (model output) |

Exported weights:

| File | Size | Role |
| --- | --- | --- |
| runs/runs/yolo_ui_detector/export/yolo_ui_detector_best.pt | ~51.2 MB | Best validation checkpoint (final, 60-epoch run) → used by src/yolo_ui_detector.py inference module |

Notebook & base weights:

| File | Size | Role |
| --- | --- | --- |
| notebooks/train_yolo_ui_detector.ipynb | ~2 MB | Salar's YOLO training notebook (Colab T4 compatible) |
| notebooks/yolo11s.pt | ~26 MB | Pretrained YOLOv11 small (used as base for transfer learning) |
| notebooks/yolo26n.pt | ~5 MB | Pretrained YOLOv11 nano (alternative base, not used in this run) |

Analysis notebooks:

| File | Purpose |
| --- | --- |
| notebooks/masc_dataset_analysis.ipynb | Salar MASC exploratory analysis |

Reproduce / inspect locally:

# Re-run or resume from this exact config
yolo detect train cfg=runs/runs/yolo_ui_detector/runs/yolo_ui_detector/args.yaml resume=True

# Inspect logged metrics
type runs\runs\yolo_ui_detector\runs\yolo_ui_detector\results.csv

# View confusion matrix or PR curves
# Open plots in runs/runs/yolo_ui_detector/runs/yolo_ui_detector/*.png

Summary: All raw training logs, visualizations, model checkpoints, and configuration files are present, the 60-epoch training run is complete, and Rico holdout generalization evaluation has been performed (§15C.9). The only remaining item is (3) integrating detect_ui() into the live audit pipeline — deliberately deferred, not started.

### 15C.9 Rico holdout evaluation — zero-shot vs. fine-tuned (30 Jul 2026)

| Run from notebooks/train_yolo_ui_detector.ipynb (cell 32, ported from Salar's salar branch). data-rico-holdout was never used for training — same generalization-check principle as §15G.7's crop-classifier Rico check.

The notebook converts all 1,698 Rico holdout screens into a YOLO-format eval-only split (1,683 usable after filtering — 15 screens dropped for having zero usable boxes) and runs model.val() twice against it: once with the original pretrained base weights (zero-shot — never seen any of this project's data) and once with the fine-tuned best.pt (60-epoch MASC-trained checkpoint).

| Model | mAP50 | mAP50-95 |
| --- | --- | --- |
| Zero-shot (base weights) | 0.0258 | 0.0116 |
| Fine-tuned (`best.pt`) | 0.2546 | 0.1732 |

Fine-tuning gives roughly a 10x lift in mAP50 over the untrained base model on apps the detector never saw during training — confirming the training signal transfers beyond MASC. Per-class breakdown for the fine-tuned model on the Rico holdout:

| Class | Images | Instances | Precision | Recall | mAP50 | mAP50-95 |
| --- | --- | --- | --- | --- | --- | --- |
| all | 1,683 | 38,820 | 0.383 | 0.322 | 0.255 | 0.173 |
| text | 1,502 | 13,209 | 0.388 | 0.370 | 0.298 | 0.204 |
| image | 1,283 | 7,344 | 0.413 | 0.328 | 0.258 | 0.155 |
| icon | 331 | 1,148 | 0.399 | 0.125 | 0.141 | 0.089 |
| button_labeled | 1,317 | 4,475 | 0.307 | 0.293 | 0.193 | 0.151 |
| button_icon_only | 1,278 | 6,000 | 0.315 | 0.278 | 0.209 | 0.156 |
| input_field | 291 | 549 | 0.425 | 0.410 | 0.326 | 0.204 |
| checkbox_toggle | 243 | 711 | 0.398 | 0.394 | 0.316 | 0.233 |
| list_item | 957 | 5,384 | 0.416 | 0.379 | 0.294 | 0.193 |

Reading the result: absolute mAP50 (~0.25) on unseen apps is moderate, not strong — the detector generalizes meaningfully better than a random/untrained model, but it isn't production-grade accurate on layouts it never trained on. icon is the weakest class (mAP50 0.141, likely too visually similar to image/button_icon_only for the model to reliably distinguish without more training variety); input_field and checkbox_toggle generalize best, probably because those UI patterns are visually consistent across apps. This is consistent with, and expected from, MASC-only training (SRS FR-CV.5: Rico holdout is reserved strictly for eval, never training).

## 15D. Complete embedded artifacts — runs/ YOLO training visualizations

### 15D.1 Performance curves and metrics

Epoch 1 overall results trend:

Results PNG

Confusion matrices:

Confusion Matrix (counts)

Confusion Matrix (normalized %)

Per-class evaluation curves:

Box Precision Curve

Box Recall Curve

Box F1 Curve

Precision-Recall Curve

### 15D.2 Training batch samples (with annotations)

Dataset label distribution:

Labels distribution

Early training batches (epoch 1, steps 0–2):

Train Batch 0

Train Batch 1

Train Batch 2

Late training batches (epoch 1, steps ~30900–30902, cumulative step counter):

Train Batch 30900

Train Batch 30901

Train Batch 30902

### 15D.3 Validation batch predictions (ground truth vs model output)

Ground truth labels (first 3 validation batches):

Val Batch 0 Labels

Val Batch 1 Labels

Val Batch 2 Labels

Model predictions (first 3 validation batches):

Val Batch 0 Predictions

Val Batch 1 Predictions

Val Batch 2 Predictions

## 15E. Complete inventory — outputs/ folder (pipeline artefacts)

### 15E.1 Reports generated (JSON + HTML + PDF)

Sample audit reports (6 JSON + 3 HTML + 4 PDF):

| Report ID | JSON | HTML | PDF | Purpose |
| --- | --- | --- | --- | --- |
| 14_report | ✅ | ✅ | ✅ | Pipeline test run |
| 180_report | ✅ | ✅ | ✅ | Pipeline test run |
| 1323_report | ✅ |  | ✅ | Audit output |
| 1584_report | ✅ |  |  | Audit output |
| 108_report | ✅ |  |  | Audit output |
| r01_missing_label_fail_report | ✅ | ✅ | ✅ | Fixture test (R01 rule) |

Total outputs/reports artifacts: 6 JSON reports, 3 HTML reports, 4 PDF reports ready for deployment.

### 15E.2 Violations datasets (7,000+ MASC screen samples)

Violations JSON inventory:

| Category | Sample screens | Total JSON files |
| --- | --- | --- |
| chat | chat_10055, chat_10103, chat_102, chat_103, … | ~1,100+ |
| home | (similar pattern) | ~1,000+ |
| list | (similar pattern) | ~1,000+ |
| login | (similar pattern) | ~900+ |
| maps | (similar pattern) | ~950+ |
| menu | (similar pattern) | ~1,050+ |
| profile | (similar pattern) | ~1,000+ |
| search | (similar pattern) | ~900+ |
| settings | (similar pattern) | ~1,000+ |
| welcome | (similar pattern) | ~900+ |
| Total | — | ~9,200+ |

Note: Violations JSONs are indexed both by category/screen_id (e.g., chat_10055_violations.json) and legacy numeric IDs (e.g., 1054_violations.json). All represent rule-engine output (violations.json) from §3 (Rule checker) of the pipeline, ready for agent enrichment (§4 Agentic layer).

### 15E.3 Validation and weekly summaries

Per-week validation logs (8 markdown summaries + full logs):

| Week | Summary file | Log file | Content |
| --- | --- | --- | --- |
| Week 1 | noor_week1_summary.md | noor_week1_validation_log.txt | Initial parser/schema validation |
| Week 2 | noor_week2_summary.md | noor_week2_validation_log.txt | Dataset splits, SRS/SDS v1 review |
| Week 3 | noor_week3_summary.md | noor_week3_validation_log.txt | Parser R13–R20 extension, MASC re-parse sign-off |
| Week 4 | noor_week4_summary.md | noor_week4_validation_log.txt | R01–R30 rules implemented, agent API, explainer |
| Week 5 | noor_week5_summary.md | noor_week5_validation_log.txt | HTML/PDF report generator, download API |
| Week 6 | noor_week6_summary.md | noor_week6_validation_log.txt | Auth/OTP/SMTP/Google OAuth, 40/40 eval sheet, 22 auth tests |
| Week 7 | noor_week7_summary.md | noor_week7_validation_log.txt | QA rule/guideline summaries, MASC 40-screen metrics |
| Week 8 | noor_week8_summary.md | noor_week8_validation_log.txt | Rico holdout batch (1,698 screens) + R07/R08/R30/R20/R05 fix verification — see §15I |

Cumulative test evidence: 152 pytest collected, 22 auth tests, 82 rule tests, 12 parser tests, 9 audit API tests across all weeks (Week 8 count, post rule-fix — see §15I.3).

### 15E.4 Complete pipeline artefacts summary table

| Stage | Folder | Count | Type | Status |
| --- | --- | --- | --- | --- |
| Parser output | outputs/reports/ | 6 | JSON (*_components.json concept) | Tracked via runs/ folder for audit-specific outputs |
| Rule violations | outputs/violations/ | 9,200+ | JSON (*_violations.json) | Complete MASC sample coverage |
| Agent + reports | outputs/reports/ | 13 | JSON/HTML/PDF (report + export) | HTML/PDF demo set ready |
| Validation | outputs/validation_logs/ | 16 | MD + TXT (summaries + logs) | Full weekly audit trail, Weeks 1–8 |
| YOLO training | runs/runs/yolo_ui_detector/ | 35+ | PNG/JPG/YAML/CSV/PT (metrics + samples + weights) | Post-Week 7 track, 60/60 epochs complete + Rico eval |
| Crop classifier | runs/crop_violation_classifier/ | 20,400+ | PNG crops (train/test + Rico) + CSV manifests + PT export | Week 8 track, MASC test + Rico holdout evaluated |

Grand total artifacts: 9,200+ JSON violation files + 35+ YOLO training files + 20,400+ crop-classifier files + 16 validation docs + 13 report exports = ~29,660 pipeline artefacts tracked and ready for deployment.

## 15F. Integration readiness checklist

| Deliverable | Location | Count | Verification |
| --- | --- | --- | --- |
| ✅ MASC parsed components | data/data-masc/parsed/ | 7,068 | Parser sign-off PASS (§5.1) |
| ✅ MASC violations (R01–R30) | outputs/violations/ | 9,200+ JSON | Full dataset scanned, sample shown above |
| ✅ Sample audit reports | outputs/reports/ | 13 (JSON/HTML/PDF) | End-to-end pipeline tested |
| ✅ Weekly validation logs | outputs/validation_logs/ | 16 (MD+TXT) | Weeks 1–8 audit trail complete (§15A, §15B, §15I) |
| ✅ YOLO training artefacts | runs/runs/yolo_ui_detector/ | 35+ (plots+samples+weights) | Metrics logged, 60/60 epochs complete, best.pt exported (§15C.7–§15C.9, §15D–§15D.3) |
| ✅ Crop-classifier artefacts | runs/crop_violation_classifier/ | training + Rico crops, manifests, export | MASC test + Rico holdout evaluated (§15G) |
| ✅ Frontend Axion UI | frontend/ | 200+ | Implemented (Week 6 MVP) |
| ✅ Auth + Records | backend/ | tested | 22 auth + OTP/SMTP/OAuth tests (§15A.1) |
| ✅ Documentation | srs/, sds/, docs/, updated_plan.md | see this doc's changelog for current versions | Full SRS/SDS/progress synced |

Conclusion: All pipeline stages (Parser → Rules → Agent → Report) have artefacts, validation logs, and sample outputs demonstrating end-to-end functionality. YOLO UI-detector and crop-violation-classifier tracks both have complete training runs, MASC test evaluation, and Rico holdout generalization evaluation — trained and verified, integration into the live backend intentionally deferred as Stretch requirements. Ready for Week 8 demo and deployment.

## 15G. Crop-violation classifier evidence pack (Week 8 — Noor)

| Date: 28–29 July 2026 · Branch: noor · Notebook: notebooks/train_crop_violation_classifier.ipynb (executed on Colab T4; local mirror with saved outputs at runs/notebooks/train_crop_violation_classifier.ipynb)

### 15G.1 Why this model exists at all

docs/user_coverage_for_training.md splits the 30 accessibility rules into two buckets: most rules are already fully solved by the XML parser + rule checker (src/rules.py), reading text, content-desc, clickable, bounds straight from the UI hierarchy — no model needed. A handful of rules need to look at rendered pixels, not just the XML, because the thing that makes them a violation only exists once the layout is actually rendered:

| Rule | Violation | Why it needs pixels |
| --- | --- | --- |
| R09 | Low contrast (text/background ratio) | Needs actual foreground/background pixel colors |
| R04 | Small touch target (< 48dp) | XML gives raw bounds; a visual crop confirms real on-screen tap size |
| R17 | Insufficient spacing between clickable elements (< 8dp) | Visual crop confirms actual rendered gap |
| R10 | Text overflow (text taller than its box) | Needs to see if rendered text is visually clipped |
| R28 | Font-scale overflow (200% scale wouldn't fit) | Visual confirmation of clipping |
| R08 | Layout overlap between elements | Bounding-box math catches some cases; a crop reduces false positives |

The notebook builds a multi-label crop classifier over exactly these 6 rules: given a crop, predict which (if any) of [R09, R04, R17, R10, R28, R08] apply — multi-label rather than single-softmax, since one crop can trigger more than one rule at once (e.g. a button that is both too small and too close to its neighbor). Full rationale: docs/picking_model_for_crop.md.

### 15G.2 Model selection rationale

Dataset size drives the decision: 4,943 train screens is nowhere near ImageNet scale (1.2M images), and the notebook's own documented risk is explicit — "crops are small and this dataset is tiny, so overfitting is the main risk, not underfitting." That flips the usual "bigger model = better" intuition.

| Model | Verdict | Why (not) |
| --- | --- | --- |
| MobileNetV3-Small | Chosen | ~2.5M params, fastest to train, lowest capacity acts as a built-in regularizer against overfitting on a small, class-imbalanced dataset |
| MobileNetV3-Large | Rejected | Double the params for no demonstrated benefit — UI crops are simple geometric/color patterns, not the fine-grained texture discrimination Large's extra capacity was built for; ~2x slower per epoch |
| EfficientNet-B0 | Rejected (for now) | Same capacity-vs-data mismatch, worse BatchNorm sensitivity with rare positives at batch_size=32; reserved as the escalation path if train and val F1 plateau together (true underfitting, not overfitting) |
| ResNet-50 | Rejected (for now) | Explicitly reserved as a fallback only if the lighter models plateau — not a starting choice per the source comparison doc |
| ViT | Rejected | No convolutional inductive bias; needs ImageNet-21k/JFT-300M-scale pretraining data to beat CNNs from a light fine-tune — this dataset is nowhere near that scale |

Escalation ladder (only if needed): MobileNetV3-Small (default) → EfficientNet-B0 (one-line config swap) → ResNet-50 (documented fallback, not yet wired into build_model()) → ViT (deferred until more data exists).

### 15G.3 Dataset build — exact numbers (Colab run, 28 Jul 2026)

| Split | Total crops | Positive | Negative | Screens |
| --- | --- | --- | --- | --- |
| train | 25,202 | 10,549 | 14,653 | 4,943/4,943 |
| val | 5,558 | 2,433 | 3,125 | 1,056/1,056 |
| test | 5,541 | 2,367 | 3,174 | 1,069/1,069 |

Per-rule positive counts (train split):

| Rule | Description | Train positives |
| --- | --- | --- |
| R09 | Low contrast | 0 |
| R04 | Small touch target | 288 |
| R17 | Insufficient spacing | 2,879 |
| R10 | Text overflow | 0 |
| R28 | Font-scale overflow | 0 |
| R08 | Layout overlap | 8,089 |

R09/R10/R28 sit at 0 train positives — consistent with the same MASC data-coverage gap documented elsewhere in this report (§15B.2 / Progress Report v1.24 note): MASC never declares textColor/backgroundColor/textSize, so the underlying rule checker itself never flags these on MASC, and the crop-labeling step inherits that gap. R08 dominates the positive class at 8,089 of 10,549 total positives (77%) — expected, since R08 was already the highest-volume rule in the full MASC sweep.

Sample training crops (red border = violation, green = clean):

Sample training crops

### 15G.4 Training configuration and results

| Setting | Value |
| --- | --- |
| Backbone | mobilenet_v3_small, ImageNet-pretrained, 1,524,006 params |
| Crop size | 224×224 |
| Phase 1 (frozen backbone, head only) | Epochs 1–3, lr=1e-3 |
| Phase 2 (unfrozen, full fine-tune) | Epochs 4–20, lr=1e-4 |
| Loss | BCEWithLogitsLoss, per-rule pos_weight capped at 20.0 (R09/R04/R10/R28=20.0, R17=7.75, R08=2.12) |
| Early stopping | patience=5 (not triggered — ran the full 20 epochs) |
| Best checkpoint | Epoch 17, val macro-F1 0.265 |

Training curves — train vs. val loss and macro-F1 over 20 epochs:

Training curves

The curves show the overfitting risk the model-selection doc anticipated, playing out exactly as predicted: train loss falls monotonically (0.35 → 0.08) and train F1 climbs steadily (0.195 → 0.399), while val loss bottoms out around epoch 6 (~0.29) and then rises back to 0.53 by epoch 20, and val F1 plateaus/oscillates in the 0.24–0.27 band from epoch ~10 onward instead of continuing to climb with train F1. This is why the run saves only the best-val-F1 checkpoint (epoch 17) rather than the final epoch's weights — epoch 20's weights are measurably more overfit than epoch 17's, even though epoch 20 has the lowest train loss.

### 15G.5 Test-set evaluation

precision    recall  f1-score   support

         R09       0.00      0.00      0.00         0
         R04       0.26      0.58      0.36        45
         R17       0.43      0.52      0.47       660
         R10       0.00      0.00      0.00         0
         R28       0.00      0.00      0.00         0
         R08       0.68      0.71      0.70      1805

   micro avg       0.60      0.66      0.63      2510
   macro avg       0.23      0.30      0.25      2510
weighted avg       0.61      0.66      0.63      2510

R08 (0.70 F1, 1,805 test examples) is where the model actually works — enough positive examples to learn a real signal. R17 (0.47 F1, 660 examples) is usable but weaker. R04 (0.36 F1, only 45 test examples) is data-starved. R09/R10/R28 show support=0 — zero positive test crops — so precision/recall/F1 are mathematically undefined 0s, not a trained-and-failed result; there was nothing to evaluate them against, same root cause as §15G.3.

Sample test predictions (true label vs. model prediction):

Sample test predictions

### 15G.6 Artifacts and integration status

| Artifact | Location | Status |
| --- | --- | --- |
| Trained checkpoint | models/crop_violation_classifier_best.pt + runs/crop_violation_classifier/export/crop_violation_classifier_best.pt | Present, loads cleanly (verified) |
| Manifests | runs/crop_violation_classifier/manifests/{train,val,test}.csv | Present, row counts match §15G.3 exactly |
| Inference module | src/crop_violation_classifier.py (classify_crop(), confirm_violations()) | Present, imports cleanly, not called from `backend/` or `src/agent.py` yet |
| Training crops | runs/crop_violation_classifier/crops/{train,test}/ | Present locally (11,057 PNG files) |
| Rico holdout crops + eval | runs/crop_violation_classifier/rico_crops/, runs/crop_violation_classifier/rico_manifest/ | Present (§15G.7) |

Not yet done: wiring classify_crop()/confirm_violations() into the main audit pipeline. The natural integration point is running it on R09/R04/R17/R10/R28/R08 candidate regions after the XML rule check, to confirm or downgrade violations the XML-only pass can't fully verify visually — same open item as the YOLO detector (§15C.1). This is a deliberate, deferred decision (both models are Stretch requirements per SRS §4.4), not an unfinished blocker.

### 15G.7 Rico holdout evaluation — generalization check (30 Jul 2026)

| Run from notebooks/train_crop_violation_classifier.ipynb §9 ("Rico holdout evaluation, self-contained"). Loads the trained checkpoint straight from models/crop_violation_classifier_best.pt — no retraining. data-rico-holdout was never used for training, same principle as the YOLO detector's Rico check (§15C.9): this measures whether the model learned the general rule signal or just memorized MASC's visual style.

The notebook rebuilds the crop set from all 1,698 Rico holdout screens (same extraction pipeline as §15G.3, rooted at data-rico-holdout instead of data-masc), producing 9,343 crops from 1,698/1,698 screens (4,502 positive, 4,841 negative):

| Rule | Rico holdout positives |
| --- | --- |
| R17 | 1,419 |
| R08 | 3,418 |
| R04 | 145 |
| R09 / R10 / R28 | 0 (same MASC/Rico data-coverage gap as §15G.3 — no declared color/text-size attributes) |

Classification report (Rico holdout, checkpoint never retrained):

precision    recall  f1-score   support

         R09       0.00      0.00      0.00         0
         R04       0.17      0.50      0.25       145
         R17       0.34      0.37      0.35      1419
         R10       0.00      0.00      0.00         0
         R28       0.00      0.00      0.00         0
         R08       0.54      0.40      0.46      3418

   micro avg       0.44      0.40      0.42      4982
   macro avg       0.17      0.21      0.18      4982
weighted avg       0.47      0.40      0.43      4982

Comparison against the MASC test split (§15G.5):

| Metric | MASC test | Rico holdout | Change |
| --- | --- | --- | --- |
| micro avg F1 | 0.63 | 0.42 | -0.21 |
| macro avg F1 | 0.25 | 0.18 | -0.07 |
| R08 F1 | 0.70 | 0.46 | -0.24 |
| R17 F1 | 0.47 | 0.35 | -0.12 |
| R04 F1 | 0.36 | 0.25 | -0.11 |

Reading the result: every rule's F1 drops on Rico vs. MASC, confirming the model is not purely memorizing MASC's specific visual style (a total collapse to ~0 would indicate pure memorization) but does show meaningful generalization loss on unseen apps — expected given the small (25K-crop) training set and MASC-only training (per SRS FR-CV.5/BR-4/BR-5, Rico is reserved strictly for eval). R08 (layout overlap) remains the strongest-performing rule on both datasets, consistent with it being the highest-volume, best-represented class throughout.

Sample Rico predictions (true label vs. model prediction, 12 crops the model never saw in training or MASC evaluation):

Sample Rico predictions

### 15G.8 Complete artifact inventory (`runs/crop_violation_classifier/` folder listing)

| Same treatment as the YOLO detector gets in §15C.7–§15C.8 — documented directly from what is actually present on disk, not from the manifest counts alone.

Folder map:

runs/crop_violation_classifier/
├── crops/
│   ├── train/                 ← 5,516 PNG files (partial local sample of the 25,202-row train manifest)
│   └── test/                  ← 5,541 PNG files (full test set — matches test.csv exactly)
├── rico_crops/
│   └── holdout/                ← 9,343 PNG files (full Rico holdout set — matches holdout.csv exactly)
├── manifests/
│   ├── train.csv                ← 25,202 rows (labels for training; not all backed by a local PNG, see below)
│   ├── val.csv                  ← 5,558 rows (labels only — no local val/ crop images saved)
│   └── test.csv                 ← 5,541 rows
├── rico_manifest/
│   └── holdout.csv              ← 9,343 rows (Rico holdout labels, §15G.7)
└── export/
    └── crop_violation_classifier_best.pt   ← 6.2 MB, epoch-17 checkpoint (also mirrored to models/)

Physical crop images vs. manifest rows — known gap:

| Split | Manifest rows | Physical PNG files on disk | Coverage |
| --- | --- | --- | --- |
| train | 25,202 | 5,516 | ~22% (partial local sample) |
| val | 5,558 | 0 | 0% (labels only, no images retained locally) |
| test | 5,541 | 5,541 | 100% |
| Rico holdout | 9,343 | 9,343 | 100% |

This is a disk-space artifact of the Colab workflow, not a data-quality problem: the manifest CSVs (which drive training/eval) are complete for every split, and the two splits actually needed for the evidence in this report — the MASC test-set classification (§15G.5) and the Rico holdout eval (§15G.7) — have their crop images fully present locally. The train/val image folders were not fully synced back from Colab since they aren't needed to reproduce evaluation, only retraining.

Sizes on disk: crops/train/ 110 MB · crops/test/ 110 MB · rico_crops/holdout/ 177 MB · manifests/ 3.7 MB · rico_manifest/ 956 KB · export/ 6.0 MB — ~407 MB total, all tracked in git except the .pt checkpoint (runs/**/*.pt is gitignored per policy; mirrored separately to models/crop_violation_classifier_best.pt, also gitignored).

## 15H. Remaining work — verified against SDS v2.12 (29 Jul 2026)

Every "in progress" / "stretch" / "stub" claim in SDS §1.4 and §6 was checked directly against the repository (grepped for the files, not assumed from the docs) — several SDS claims turned out to be stale and are corrected here.

| Item | SDS says | Actually verified | Remaining work |
| --- | --- | --- | --- |
| YOLO UI-element detector integration | §1.4: "In progress... not yet wired into pipeline" | src/yolo_ui_detector.py exists (ported from Salar's salar branch, 30 Jul). Full 60-epoch checkpoint (51.2 MB) at models/yolo_ui_detector_best.pt; Rico zero-shot-vs-fine-tuned eval done (§15C.9: mAP50 0.0258 → 0.2546). Nothing in backend/ or src/agent.py calls the model | Wire detect_ui() as the screenshot-only fallback path per SRS FR-CV.4–7 — deliberately deferred (Stretch requirement), not started |
| Crop-violation classifier integration | Not in SDS yet (built after v2.12) | Trained, checkpoint + inference module exist (§15G.6); Rico holdout eval done (§15G.7: weighted F1 0.43); not called from anywhere in the pipeline | Decide the integration point (post-XML-check pixel confirmation) and wire it — deliberately deferred (Stretch requirement), not started |
| R09 — Low contrast | §6.10: "Screenshot crop + WCAG contrast ratio; requires src/contrast.py" | src/contrast.py does not exist. Current check_low_contrast is a correct declared-attribute check, reporting 0 hits since MASC/Rico never declare textColor/backgroundColor (confirmed: 0 occurrences across all 7,068 MASC files) | Build real screenshot-pixel contrast sampling, or route through the crop-classifier (already includes R09 as a label, just needs real positive examples) |
| R28 — Font-scale overflow | Same category as R09 | check_font_scale_overflow reads text_size_sp, never declared in MASC/Rico (0 occurrences) — correct code, no signal in current datasets | Same as R09 |
| R22 / R29 (password toggle / all-caps) | Not flagged as gaps in SDS | Genuine data-coverage gaps: 0 password fields and 0 textAllCaps attributes anywhere in the 7,068-file MASC corpus | Nothing to fix in code; would need a differently-curated sample to ever exercise these rules |
| SDS §6 rule-design prose was stale + incomplete | §6.12: "R11 — Color-only information (stub)"; §6 pseudocode only covered R01–R20 (§6.2–§6.21), R21–R30 undocumented | Fixed 30 Jul — §6.10 (R09) corrected to describe the actual declared-attribute check (not the never-built src/contrast.py pixel-sampling design); §6.12 (R11) corrected — check_color_only_info is fully implemented, not a stub; §6.22–§6.31 added, documenting all of R21–R30 for the first time. SDS §1.4 implementation table also gained a crop-classifier row (previously YOLO-only) | Done — no remaining action |
| R07/R08/R30 false positives + R20/R05 parser bug | Not flagged in SDS v2.11 (predates the fix) | Fixed and verified 29 Jul — see v2.12 in §16 Document history | Done — no remaining action |
| Rico holdout final evaluation | Progress snapshot: "Not started" (pre-29 Jul) | Done — 1,698 screens, 0 failures, re-run post rule-fix | Done — no remaining action |
| TBD-03 — dp/density for R04 | Open decision, owner Salar | Still assumes 160 dpi flat, no per-device density lookup | Resolve or explicitly accept 160dpi-flat as final for MVP |
| TBD-05 — Severity UI mapping | Open decision, owner: All | Not resolved | Decide High→Critical/Serious, Medium→Moderate, Low→Minor and wire into frontend severity badges |
| Final internship report + demo | Week 8 (Noor) | Not started | 5–7 min demo + final report covering 30/30 rule coverage |

## 15I. Week 8 evidence pack (rule-accuracy validation — Noor)

| Date: 28–29 July 2026 · Branch: noor

| Machine log copy: docs/progress/assets/logs/noor_week8_validation_log.txt

| Canonical path: outputs/validation_logs/noor_week8_validation_log.txt

### 15I.1 Week 8 deliverables (Noor)

| Item | Path | Status |
| --- | --- | --- |
| Rico holdout batch eval (1,698 screens) | outputs/week7_holdout/per_screen_results.csv | Done |
| Rule summary (post-fix) | outputs/week7_holdout/rule_summary.csv + docs/week7/holdout_rule_summary.md | Done |
| Guideline summary | outputs/week7_holdout/guideline_summary.csv + docs/week7/holdout_guideline_summary.md | Done |
| QA notes | docs/week7/holdout_qa_notes.md | Done |
| Week 6 (MASC) vs. holdout cross-check | docs/week7/holdout_week6_crosscheck.md | Done |
| Team priority handoff | docs/week7/holdout_team_priority_fixes.md | Done |
| R07/R08/R30/R20/R05 fix verification | src/rules.py, src/parser.py | Done — see §15I.2 |
| Validation logs | outputs/validation_logs/noor_week8_* | Done |

### 15I.2 Rico holdout — before vs. after the rule fixes (n=1,698)

| Metric | Before fix | After fix | Change |
| --- | --- | --- | --- |
| Mean violations / screen | 51.7 | 31.7 | -38.7% |
| Median violations / screen | 21 | 14 | -33% |
| Mean accessibility score | 26.3 | 32.0 | +5.7 pts |
| Zero-violation screens | 60 | 87 | +27 |
| mostly_agree (heuristic) | 1,007 (59.3%) | 1,231 (72.5%) | +13.2 pts |
| over_flagging | 513 | 251 | -51% |
| R07 (check_zero_size) | 46,367 | 18,143 | -60.9% |
| R08 (check_layout_overlap) | 12,738 | 7,238 | -43.2% |

All 1,698 screens evaluated with 0 failures, both before and after — the drop is the fix working as intended, not evaluation instability.

### 15I.3 Excerpt — `noor_week8_validation_log.txt` (28 Jul 2026)

STEP 1: Rico holdout batch eval (1698 screens)   → 1698/1698 processed, 0 failed
STEP 2: pytest tests/test_rules.py (subset)      → 82 passed in 0.19s
STEP 2b: pytest tests/test_parser.py             → 12 passed in 0.04s
STEP 3: pytest backend/tests/test_auth.py        → 22 passed, 2 warnings in 7.94s
STEP 4: pytest tests/test_audit.py               → 9 passed, 1 warning in 2.84s
STEP 5: Week 8 holdout eval outputs (5 files)    → PASS (5/5 present)
STEP 6: Week 8 holdout docs (5 files)            → PASS (5/5 present)

OVERALL: PASS
  PASS  rico_holdout_eval
  PASS  pytest_rules
  PASS  pytest_parser
  PASS  pytest_auth
  PASS  pytest_audit
  PASS  week8_holdout_outputs
  PASS  week8_holdout_docs

Full log: outputs/validation_logs/noor_week8_validation_log.txt (834 lines)

Summary: outputs/validation_logs/noor_week8_summary.md

### 15I.4 R07/R08/R30/R20/R05 fix verification (from the log's own record)

R07 (src/rules.py::check_zero_size) — now skips non-interactive/non-content zero-size elements via _is_a11y_relevant (clickable/focusable/text/content_desc only).

R08 (src/rules.py::check_layout_overlap) — now skips clickable ancestor/descendant pairs via _is_ancestor (walks the full parent_id chain, not just the immediate parent).

R30 (src/rules.py::check_icon_only_no_label) — now collapses repeated same-template list-row icons (same resource_id + bounds size) via _dedupe_repeated.

R20/R05 (src/parser.py::_get_hint) — now reads MASC's real text-hint attribute (was only checking hint/android:hint, which MASC never emits) — unblocked R20 (0 → 749 hits on full MASC) and corrected R05's false positives (2,117 → 717 on full MASC).

Full MASC sweep (7,068 screens, 0 failures) confirms rule counts moved as expected — see outputs/violations/*.json (regenerated) and notebooks/masc_dataset_analysis.ipynb (re-executed) for before/after detail.

## 16. Document history

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 1 Jul 2026 | Noor | Initial empirical report (Weeks 1–2 baseline) |
| 1.0.1 | Jul 2026 | Noor | Added to repo docs/progress/; team update template |
| 1.1 | 3 Jul 2026 | Noor | Literature insights, R01–R30 ownership table, Noor Week 3 deliverables |
| 1.2 | 3 Jul 2026 | Noor | Frontend sync on noor, Noor validation logs, violations-only API push |
| 1.3 | 3 Jul 2026 | Noor | §4 project folder structure updated for Week 3 repo layout |
| 1.4 | 6 Jul 2026 | Noor | R13–R20 parser/rules, full MASC re-parse, SDS v2.1, validation sign-off |
| 1.5 | 6 Jul 2026 | Noor | R13–R20 rule lead → Noor; DOCX regenerated |
| 1.6 | 9 Jul 2026 | Noor | Week 4: R01–R30, explainer + report API, 94 tests, frontend/notebook sync; next steps + §15 |
| 1.7 | 12 Jul 2026 | Noor | Week 5 pushed (4ce430feb): HTML/PDF export, download API, R09–R20 fixtures, 120 tests, docs aligned (Jinja2+Playwright) |
| 1.8 | 12 Jul 2026 | Noor | Team artifact ownership table (§2.1); credit map: backend/schemas/SDS (Noor), rules (Salar), frontend/Rico/SRS (Ayesha) |
| 1.9 | 13 Jul 2026 | Noor | Rules credit → Salar + Noor + Ayesha (reviewed by all); Word export → Supplementary_Progress_Report_v1.0.docx; SRS/SDS DOCX generated from markdown |
| 1.10 | 14 Jul 2026 | Noor | Upload validation handoff merged (Ayesha frontend + Noor backend); SRS/SDS API contract updated |
| 1.11 | 15 Jul 2026 | Noor | Week 6: Salar auth/records + Ayesha prompt/Dashboard synced; random 40-screen eval sheet; Week 6 validation logs; .gitignore from Salar |
| 1.12 | 16 Jul 2026 | Noor | Week 6 close-out: OTP/SMTP/Google OAuth; any-domain emails; 40/40 eval notes; report export fix; SRS/SDS/plan DOCX regen; auth 22 / audit 9 tests |
| 1.13 | 16 Jul 2026 | Noor | Progress evidence pack §15A (validation log excerpt + tables + Figma images); pipeline status Done; SRS/SDS path accuracy sync |
| 1.14 | 20 Jul 2026 | Noor | Week 7 QA evidence §15B: rule/guideline summaries, metrics tables, validation logs; Rico holdout deferred; SRS v2.6 / SDS v2.10 sync |
| 1.15 | 24 Jul 2026 | Noor | §15C post–Week 7 YOLO track: notebook merge, Colab T4 MASC train, Drive checkpoints, Rico raw data restored; DOCX regenerated |
| 1.16–1.20 | 24–27 Jul 2026 | Noor | Incremental YOLO-track syncs (branch merges, Colab T4 setup iterations, local runs/ mirror) — rolled up, no separate entries logged |
| 1.21–1.23 | 27 Jul 2026 | Noor | Post–Week 7 YOLO evidence, consolidated: §15C.7 full local runs/ results (args.yaml config, epoch metrics — precision 0.4711 / recall 0.4196 / mAP50 0.3971 / mAP50-95 0.2846 — yolo_dataset vs rico_yolo_dataset configs, exported best.pt); §15C.8 complete artifact inventory (metrics/config files, 7 PNG performance plots, 13 JPG training batch samples, notebooks + base weights); §15D–§15F comprehensive embedded visualizations (all 20 images/plots) + outputs/ folder inventory (9,200+ violations JSON, 13 report exports, 14 validation logs) + integration readiness checklist — 9,260+ pipeline artefacts catalogued; SRS v2.7 / SDS v2.11 sync |
| 1.24–1.25 | 29 Jul 2026 | Noor | Rule-accuracy fixes + crop-classifier evidence pack, consolidated: fixed three confirmed false-positive rule bugs and one parser bug, verified against real MASC/Rico data (not just fixtures) — R07 (check_zero_size) skips non-interactive/non-content zero-size elements via _is_a11y_relevant; R08 (check_layout_overlap) skips clickable ancestor/descendant pairs via new _is_ancestor (confirmed on a real Rico chat screen — a ListView flagged against all 8 of its own ConversationItemView rows), R08 -43.2% on the Rico holdout; R30 (check_icon_only_no_label) collapses repeated same-template list/grid-row icons via _dedupe_repeated; R20/R05 (parser._get_hint) reads MASC's real text-hint attribute — R20 unblocked (0 → 749 hits), R05 corrected (2,117 → 717). Verified: pytest 130/130; full MASC re-parse + re-check (7,068 screens, 0 failures); Rico holdout re-eval (1,698 screens, 0 failures); masc_dataset_analysis.ipynb re-executed with corrected §9 Findings; three real .gitignore bugs fixed (dead blanket outputs/data rule, models/*.pt/ trailing-slash typo, oversized archives excluded); scripts/noor_week8_validate.py extended; committed (7918113f, 35,706 files) and pushed to origin/noor. §15G added: complete crop-violation classifier evidence pack — model-selection rationale (MobileNetV3-Small vs. Large/EfficientNet-B0/ResNet-50/ViT, from docs/picking_model_for_crop.md), exact dataset-build numbers (25,202/5,558/5,541 train/val/test crops, R08 = 77% of positives), 20-epoch training curves showing the documented overfitting risk playing out (best checkpoint epoch 17, val macro-F1 0.265), test-set classification report (R08 F1 0.70, R17 0.47, R04 0.36, R09/R10/R28 undefined), 3 embedded visualizations extracted from the executed Colab notebook. §15H added: remaining-work table cross-checking every SDS v2.12 claim against the actual repo — corrected two stale SDS claims (src/yolo_ui_detector.py and src/contrast.py do not exist; R11 is fully implemented, not a stub as SDS §6.12 states). |
| 1.26 | 30 Jul 2026 | Noor | Teammate Salar independently completed the full 60-epoch YOLO training run and the Rico holdout zero-shot-vs-fine-tuned evaluation on his salar branch (final mAP50 0.434 / mAP50-95 0.322 on MASC val, superseding the 1-epoch interim figures; Rico mAP50 0.0258 → 0.2546). His finished checkpoint (models/yolo_ui_detector_best.pt, 51.2 MB) and exported src/yolo_ui_detector.py were pulled into noor, correcting §15C/§15H's 29 Jul claim that the module does not exist — §15C.1, §15C.3, §15C.6, §15C.7 updated; new §15C.9 added with full Rico eval results and per-class breakdown. §15G.7 added: crop-violation classifier Rico holdout evaluation — 9,343 crops from all 1,698 holdout screens, weighted F1 0.42 (vs. 0.63 on MASC test), embedded sample-prediction visualization. §15H remaining-work table and §15F integration checklist updated: both CV modules now trained + Rico-evaluated, backend integration explicitly reframed as a deliberately deferred Stretch-requirement decision (not an unfinished blocker) — user has chosen to update documentation first and integrate afterward. SRS v2.10 / SDS v2.14 sync. Filename bumped from v1.24 to v1.26 to match content version (previous filename had drifted behind the 1.24–1.25 combined content update). |

— End of Supplementary Progress Report —