# Supplementary Progress Report

## Agentic Accessibility Auditor (Axion)

Practical work completed — Weeks 1–5 (baseline 1 July 2026; updated 12 July 2026)

Living document — see §15 for team updates; §12–§13 for literature + rule ownership

| Field | Value |
| --- | --- |
| Report type | Empirical / progress (not theoretical SRS/SDS) |
| Prepared by | Muhammad Noor (Lead) |
| Team | Salar (parser, rules, MASC data, tests); Ayesha (Rico holdout, frontend, SRS); Noor (backend, JSON schemas, SDS, agent, reports, SRS review, tests, QA) |
| Repository | [MuhammadNoor7/agentic-accessibility-auditor](https://github.com/MuhammadNoor7/agentic-accessibility-auditor) |
| Canonical specs | In repo: `srs/` · `sds/` · `updated_plan.md` |

## 1. Purpose of this report

This document gathers what has actually been built, run, and produced so far. It is intentionally different from the SRS and SDS, which describe what the system must do and how it should be designed. Here we record:

Real file outputs and counts

Sign-off test results

Dataset preparation numbers

Repository and folder structure as it exists today

Gaps between plan and implementation

## 2. Executive summary

Note: Baseline below is as of 1 July 2026. For current status after team pushes, see §15 Team weekly updates.

| Area | Result (12 Jul on `noor`) |
| --- | --- |
| Parser (Stage 1) | **Complete** — hybrid XML parser; MASC `<wrapper>` + bounds fixes; visibility field; R13–R20 extended fields |
| Rule engine (Stage 2) | **R01–R30 implemented** — 57 XML pass/fail fixtures; **120 pytest** |
| Agent layer (Stage 3) | **Wired** — `src/explainer.py` + `src/agent.py` (`build_audit_report`); LLM or template fallback; API-wired |
| Report generator (Stage 4) | **Done** — `src/report.py` (Jinja2 HTML + PIL + Playwright PDF); `GET …/report/download` |
| Axion React UI | **Partial** — Upload/Dashboard/Report wired to live API; Records still mock (Week 6) |
| FastAPI audit API | **Partial** — `POST /audit` → violations + report + **download**; no auth/records persistence |
| Auth + Records | Specified in SRS v2.0; not implemented in code |
| Docker | Deferred on `noor` (removed); Salar owns Docker on `salar` |
| Documentation | SRS v2.0 (Ayesha+Salar), **SDS v2.2** (Noor), progress report **v1.8** |

Bottom line (12 Jul, pushed `4ce430feb`): Week 5 complete — full pipeline XML → R01–R30 → report.json → downloadable HTML/PDF. Upload/Dashboard/Report wired to live API. Rule fixtures cover R09–R20. Next: Records + auth (Week 6).

## 2.1 Team contributions & artifact ownership (12 Jul 2026)

Credit map for supervisor review — reflects who built each major deliverable on branch noor.

| Area | Primary contributor(s) | Evidence |
| --- | --- | --- |
| **Data collection** | All interns | Shared dataset effort |
| **MASC dataset** (7,068 screens) | Salar + Noor | `data/data-masc/`; full re-parse sign-off |
| **Rico holdout** (1,698 screens) | Ayesha | `data/data-rico-holdout/`; manifest |
| **Parser** → `components.json` | Salar + Noor | `src/parser.py` (Noor: R13–R20 fields, visibility, MASC wrapper fix) |
| **Rules** → `violations.json` | **Salar** (implementation) | `src/rules.py` R01–R30 |
| **Rules review** | Ayesha + Noor | R11–R12 sign-off; fixture coverage R09–R30 |
| **Agent** → `report.json` | Noor | `src/agent.py`, `src/explainer.py`, score formula |
| **Report template** (HTML/PDF) | Noor | `src/report.py`, `src/templates/audit_report.html.j2` |
| **Backend / FastAPI** | Noor | `backend/routers/audit.py`, `backend/main.py` |
| **Frontend (Axion)** | Ayesha | `frontend/`; API wiring Upload/Dashboard/Report |
| **JSON structure + schema docs** | Noor | `docs/json_schemas.md`, `docs/schemas/auditor_schema.json`, `src/schema_documents.py` |
| **SRS v2.0** | Ayesha + Salar | `srs/` — Noor reviewed and merged |
| **SDS v2.2** | Noor | `sds/` |
| **Tests (pytest)** | Salar + Noor | `tests/` — 120 passed |

## 3. Pipeline status (actual vs planned)

| Stage | Owner | Output artefact | Status (12 Jul) | Evidence |
| --- | --- | --- | --- | --- |
| 1 — Parser | Salar / Noor | `*_components.json` | **Done** (R13–R20 fields + visibility) | `data/data-masc/parsed/` (7,068 files, sign-off PASS) |
| 2 — Rules | **Salar** (review: Ayesha + Noor) | `violations.json` | **Done** R01–R30 | `src/rules.py`; 57 XML fixtures |
| 3 — Agent | Noor | enriched `report.json` | **Done** (API-wired) | `src/agent.py` + `src/explainer.py`; `GET …/report` |
| 4 — Report | Noor | HTML/PDF | **Done** | `src/report.py`; `GET …/report/download` |
| UI — Axion | Ayesha | React dashboard | **Partial** | Upload/Dashboard/Report wired; Records mock |
| API | Noor | FastAPI audit routes | **Partial** | violations + report + download; no auth/records |
| Auth/Records | Ayesha / Salar | JWT + per-user history | Planned | SRS §4.9 only |

## 4. Project folder structure (repository root)

As of 12 July 2026 on branch noor (commit 4ce430feb) — canonical repo: [agentic-accessibility-auditor](https://github.com/MuhammadNoor7/agentic-accessibility-auditor)

agentic-accessibility-auditor/          ← repo root (clone / _noor_push locally)
│
├── src/                                ← Stage 1–3 Python core
│   ├── parser.py                       ← XML → components.json (Stage 1; R13–R20 fields + visibility)
│   ├── rules.py                        ← R01–R30 rule checker (Stage 2)
│   ├── agent.py                        ← Score + build_audit_report (Stage 3; API-wired)
│   ├── report.py                       ← Jinja2 HTML + Playwright PDF (Stage 4)
│   ├── templates/
│   │   └── audit_report.html.j2        ← Standalone HTML report template
│   ├── explainer.py                    ← Live LLM recommendations (batched; anti-hallucination)
│   ├── guidelines.py                   ← G01–G30 + R→G mapping for explainer
│   ├── llm_providers.py                ← Anthropic / OpenAI / Gemini / Groq
│   └── schema_documents.py             ← JSON envelope builders
│
├── backend/                            ← FastAPI gateway
│   ├── main.py                         ← App entry + CORS + routers
│   ├── requirements.txt
│   ├── models/
│   │   └── audit.py                    ← Pydantic audit response models
│   └── routers/
│       └── audit.py                    ← POST /audit, GET …/violations, GET …/report, GET …/report/download
│
├── frontend/                           ← Axion React UI (Ayesha, synced to noor)
│   ├── package.json                    ← Vite 8 + React 19 + Tailwind 4
│   ├── vite.config.js
│   ├── public/                         ← favicon, icons
│   └── src/
│       ├── App.jsx                     ← Routes (auth + Upload/Dashboard/Report/Records)
│       ├── main.jsx, index.css
│       ├── state/auditFiles.js         ← Upload file state (wired to POST /audit)
│       ├── components/
│       │   ├── Sidebar.jsx
│       │   ├── layout/                 ← AuthLayout, MainLayout
│       │   └── ui/                     ← Button, TextField, OtpInput, FileDropzone, …
│       └── pages/
│           ├── auth/                   ← Login, SignUp, ForgotPassword, VerifyCode, …
│           ├── Upload.jsx, Dashboard.jsx, Report.jsx, Records.jsx
│           └── main/Placeholder.jsx
│
├── tests/                              ← pytest suite (**120** passed on `noor`)
│   ├── test_parser.py
│   ├── test_rules.py                   ← R01–R30 pass/fail XML fixtures (78 tests)
│   ├── test_agent.py                   ← score + template report
│   ├── test_audit.py                   ← FastAPI violations + report + download
│   ├── test_report.py                  ← HTML/PDF export (Week 5)
│   ├── test_explainer.py               ← anti-hallucination / batching (mocked LLM)
│   └── fixtures/rules/                 ← 57 controlled XML screens (R01–R30)
│
├── data/                               ← datasets + local uploads
│   ├── data-masc/
│   │   ├── parsed/                     ← 7,068 MASC components.json
│   │   │   ├── masc_parse_signoff_report.json
│   │   │   └── batch_parse_masc_full.log
│   │   └── splits/                     ← train / val / test split JSON
│   ├── data-rico-holdout/              ← 1,698-screen holdout + manifest
│   ├── xml/                            ← generic upload XML drops
│   ├── parsed/                         ← generic parsed output
│   └── screenshots/                    ← optional screenshot uploads
│
├── outputs/                            ← pipeline artefacts
│   ├── violations/                     ← *_violations.json (Stage 2; generated locally)
│   ├── reports/                        ← *_report.json, .html, .pdf (Stages 3–4)
│   └── validation_logs/
│       ├── noor_week1–4 summaries + logs
│       ├── noor_week5_summary.md
│       └── noor_week5_validation_log.txt
│
├── notebooks/
│   └── masc_dataset_analysis.ipynb     ← Salar MASC analysis (synced Week 4)
│
├── docs/                               ← project documentation
│   ├── progress/
│   │   └── Supplementary_Progress_Report_v1.0.md   ← this report
│   ├── schemas/auditor_schema.json
│   ├── examples/                       ← sample components / violations / report JSON
│   ├── assets/                         ← Figma exports (SRS Appendix F)
│   ├── r11_r12_design.md
│   ├── qa_test_plan.md
│   └── updated_plan_v2.0.docx
│
├── scripts/                            ← batch + validation utilities
│   ├── validate_output.py
│   ├── noor_week3_validate.py
│   ├── noor_week4_validate.py
│   ├── noor_week5_validate.py
│   ├── masc_parse_signoff.py
│   ├── run_explainer_sample.py         ← Stage 3 LLM sample runner
│   ├── compare_visibility_filter_impact.py
│   ├── split_masc_dataset.py
│   └── build_rico_holdout.py
│
├── srs/                                ← SRS v2.0 (md + docx)
├── sds/                                ← SDS v2.2 (md + docx)
│
├── app.py                              ← Streamlit dev UI (parse + violations preview)
├── test_run.py                         ← CLI batch / single-file parser + rules
├── .env.example                        ← LLM_PROVIDER + API key template
├── requirements.txt                    ← root Python deps (+ anthropic/openai/groq)
├── updated_plan.md                     ← 8-week team plan
├── conftest.py
└── README.md

### Key paths by pipeline stage

| Stage | Primary code | Output location |
| --- | --- | --- |
| 1 — Parser | `src/parser.py`, `test_run.py`, `app.py` | `data/**/parsed/*_components.json` |
| 2 — Rules | `src/rules.py` | `outputs/violations/*_violations.json` |
| 3 — Agent | `src/agent.py`, `src/explainer.py` | `outputs/reports/*_report.json` |
| 4 — Report | `src/report.py` | `outputs/reports/*_report.html` / `.pdf` + download API |
| API | `backend/routers/audit.py` | in-memory job → violations + report JSON + file download |
| UI | `frontend/` | browser at `:5173` (Upload/Dashboard/Report wired; Records mock) |

### Local workspace (optional clones)

Team members may keep additional working copies beside the canonical clone:

d:\internship\
├── agentic-accessibility-auditor\   ← main local copy
├── _noor_push\                      ← Noor's push branch working copy
├── _salar_pull\                     ← Salar sync copy
└── updated_plan.md                  ← local plan copy (also in repo root)

Important: Treat the GitHub repo root layout above as the single source of truth for code and folder conventions.

## 5. Parser deliverables (Salar)

### 5.1 Sign-off result (re-parse 6 July 2026)

| Metric | Value |
| --- | --- |
| Dataset | MASC |
| Total screens | 7,068 |
| Categories | 10 |
| Components parsed | **640,563** |
| Violations (R01–R20) | **462,542** |
| Extended parser fields | **0 missing** (all 13 R13–R20 fields) |
| Parse OK | 7,068 |
| Parse errors | 0 |
| Sign-off | **PASS** |

Source: data/data-masc/parsed/masc_parse_signoff_report.json

Scripts: python test_run.py --dataset masc · python scripts/masc_parse_signoff.py

Commit: f7bcac9 on branch noor

Parser fix (Jul 2026): MASC widgets nest inside <wrapper> nodes; depth-first walk now descends into wrappers (previously ~1 component/screen).

### 5.2 MASC train / val / test split

| Split | Screens | Ratio |
| --- | --- | --- |
| Train | 4,943 | 70% |
| Val | 1,056 | 15% |
| Test | 1,069 | 15% |
| **Total** | **7,068** | 100% |

Config: data/data-masc/splits/split_summary.json

### 5.3 Supported XML formats

src/parser.py handles UIAutomator, MASC, Rico, and generic upload formats.

## 6. Dataset work

### 6.1 MASC (primary development corpus)

Screens: 7,068 paired screenshot + XML

Parsed output: data/data-masc/parsed/{category}/{id}_components.json

Splits: data/data-masc/splits/

### 6.2 Rico holdout (unseen final evaluation)

Selected screens: 1,698 (after removing 302 MASC-overlapping screens)

Overlap verification: 0 hash collisions

Manifest: data/data-rico-holdout/manifest/selection_report.json

Parsed at baseline: 4 screens (holdout batch not yet run at scale)

## 7. Code and infrastructure delivered (updated 12 Jul)

| Path | Purpose | Owner |
| --- | --- | --- |
| `src/parser.py` | Hybrid XML → `components.json` | Salar / Noor |
| `src/schema_documents.py` | JSON envelope builders | Noor |
| `src/rules.py` | R01–R30 rule checker → `violations.json` | Salar (review: Ayesha + Noor) |
| `src/agent.py`, `src/explainer.py` | Agent layer → `report.json` | Noor |
| `src/report.py`, `src/templates/` | HTML/PDF report export | Noor |
| `backend/routers/audit.py` | FastAPI audit + download API | Noor |
| `test_run.py` | CLI batch / single / `--fixtures` | Salar / Noor |
| `tests/` | pytest suite (120 tests) | Salar / Noor |
| `app.py` | Streamlit dev UI | Salar |
| `scripts/validate_output.py` | JSON schema validation | Noor / Salar |
| `docker-compose.yml` | Backend + auditor services | Salar |

## 8. Documentation delivered

| Document | Author(s) | Status |
| --- | --- | --- |
| SRS v2.0 | Ayesha + Salar (Noor review) | Complete |
| SDS v2.2 | Noor | Complete |
| JSON schemas + `auditor_schema.json` | Noor | Complete |
| Accessibility guidelines (G01–G30, R01–R30) | Team (Noor lead doc) | Complete |
| QA test plan (TC-01–TC-06) | Noor | Complete |
| Figma UI specs (SRS Appendix F) | Ayesha | Documented |
| Updated 8-week plan | Noor | Complete |

## 9. Per-person contribution summary (updated 12 Jul)

### Salar — Parser, rules, MASC data, Docker, tests

Done: Hybrid parser (with Noor); R01–R30 rule implementation; MASC integration + batch scripts; Docker Compose; components.json pipeline; pytest (with Noor)

Pending: Auth backend (Week 6); branch rename azeem → salar

### Ayesha — Rico holdout, frontend, SRS, rules review

Done: Rico holdout build; Figma designs; React Axion UI; SRS co-author; frontend ↔ API wiring; R11–R12 review sign-off; Groq prompt experiments (TBD-01)

Pending: Records page + auth screens (blocked on backend Week 6)

### Noor (Lead) — Backend, schemas, SDS, agent, reports, SRS review, tests, QA

Done: FastAPI backend; JSON schema contracts; SDS v2.2; SRS review; agent + report template (JSON/HTML/PDF); parser extensions; violations pipeline + fixtures; noor_week1–5 validation; supplementary report; coordination

Pending: Records + auth coordination (Week 6); Rico holdout evaluation

## 10. Week 2 completion checklist (baseline)

| Task | Done? |
| --- | --- |
| MASC dataset integrated locally | Yes |
| Parser handles MASC/Rico/UIAutomator formats | Yes |
| 7,068 `components.json` files generated | Yes |
| Parser sign-off PASS | Yes |
| Train/val/test split created | Yes |
| Rico holdout built (1,698 disjoint screens) | Yes |
| JSON schemas documented + validated | Yes |
| SRS + SDS v2.0 written | Yes |
| Docker backend runs (health only) | Yes |
| Rule engine R01–R10 | No (at baseline) |
| React UI started | No |

Week 2 status: ~75% complete at baseline.

## 11. Key output file locations

| What | Where |
| --- | --- |
| Parsed MASC components | `data/data-masc/parsed/` |
| Parser sign-off report | `data/data-masc/parsed/masc_parse_signoff_report.json` |
| Split summary | `data/data-masc/splits/split_summary.json` |
| Rico holdout manifest | `data/data-rico-holdout/manifest/selection_report.json` |
| JSON schema | `docs/schemas/auditor_schema.json` |
| Example outputs | `docs/examples/components.json`, `violations.json`, `report.json` |

## 12. Literature insights (Chen et al., IEEE TSE 2021)

Paper: Accessible or Not? An Empirical Investigation of Android App Accessibility (Chen et al., 2021, DOI [10.1109/TSE.2021.3108162](https://doi.org/10.1109/TSE.2021.3108162))

Why it matters for Axion: The paper studies 86,767 issue-level findings from 2,270 Android apps using automated exploration (tool: Xbot). This validates our approach of rule-based, violation-level auditing rather than only screen-level pass/fail.

### Top real-world issue types (literature + full MASC validation, Jul 2026)

| Rank | Issue type (literature) | Our rule(s) | MASC evidence (7,068 screens) |
| --- | --- | --- | --- |
| 1 | Missing label / content description | **R01**, R02, R30 | R01: 60,112 violations / 6,185 screens |
| 2 | Layout / focus order issues | **R07**, R08, **R15** | R07: 266,393; R15: 3,860 screens |
| 3 | Small touch target / spacing | **R04**, **R17** | R17: 9,327 violations / 1,697 screens |
| 4 | Multi-gesture only | **R18** | R18: 13,529 violations / 3,945 screens |
| 5 | Unlabeled input | **R05**, **R20** | R05: 3,797; R20: 0 (no hint-only inputs in MASC) |
| 6 | Low contrast | **R09** | 0 — needs screenshot CV |

### Findings we apply directly

1. Prioritize R01–R05 in MVP — highest frequency in literature and in our MASC sample.

2. R07 remains dominant on full MASC — review false-positive rate (bounds fallback).

3. R13–R20 are active on real data after parser re-parse (audio, focus order, spacing, gestures).

4. Issue-level JSON enables severity stats and guideline mapping per Chen et al.

Sources: outputs/validation_logs/noor_week3_summary.md · data/data-masc/parsed/masc_parse_signoff_report.json

## 13. Rule & guideline ownership checklist (R01–R30)

All 30 rules and 30 guidelines are team-owned. "Lead" implements; "Reviewers" must approve PRs. Canonical G↔R mapping: docs/accessibility_guidelines_report.md §3–§4.

### Block leads (from `updated_plan.md`)

| Block | Rule lead | Guideline validation | Reviewers |
| --- | --- | --- | --- |
| R01–R10 / G01–G10 | **Salar** | **Noor** | Ayesha |
| R11–R12 / G11–G12 | **Ayesha** | **Salar** | Noor |
| R13–R20 / G13–G20 | **Noor** | **Salar** | Ayesha |
| R21–R30 / G21–G30 | **Noor** | **Ayesha** | Salar |

### Per-rule tracker

| Rule | Guideline(s) | Lead | Status | Notes |
| --- | --- | --- | --- | --- |
| R01 | G01, G02, G30 | Salar | ✅ Done | High frequency in validation |
| R02 | G02, G30 | Salar | ✅ Done |  |
| R03 | G03 | Salar | ✅ Done |  |
| R04 | G04, G17 | Salar | ✅ Done | DPI-aware (Week 3 fix) |
| R05 | G05, G20 | Salar | ✅ Done | `hint` field + INPUT_CLASSES |
| R06 | G06, G26 | Salar | ✅ Done |  |
| R07 | G07, G25 | Salar | ✅ Done | Review false-positive rate |
| R08 | G08, G15 | Salar | ✅ Done | Zero-area guard added |
| R09 | G09, G11 | Salar | 🟡 Partial | Needs declared colors / screenshot contrast |
| R10 | G10, G28, G29 | Salar | ✅ Done |  |
| R11 | G11 | Ayesha | ✅ Done | Implemented by Salar; **reviewed by Ayesha + Noor** |
| R12 | G12 | Ayesha | ✅ Done | `media_type` + caption heuristics; Ayesha review sign-off |
| R13 | G13 | Noor | ✅ Done | 1,055 violations / 118 MASC screens |
| R14 | G14 | Noor | ✅ Done | 1,873 / 667 screens |
| R15 | G15, G16 | Noor | ✅ Done | 3,860 / 3,860 screens |
| R16 | G16 | Noor | ✅ Done | 130 / 115 screens |
| R17 | G17 | Noor | ✅ Done | `related_component`; 9,327 / 1,697 |
| R18 | G18 | Noor | ✅ Done | 13,529 / 3,945 screens |
| R19 | G19 | Noor | ✅ Done | 758 / 416 screens |
| R20 | G05, G20 | Noor | ✅ Done | Unit tests pass; 0 MASC hits |
| R21 | G21 | Noor | ✅ Done | Vague error message (Salar sync Week 4) |
| R22 | G22 | Noor | ✅ Done | No password toggle |
| R23 | G01, G23 | Noor | ✅ Done | Unlabeled nav control |
| R24 | G24 | Noor | ✅ Done | Missing screen title |
| R25 | G25 | Noor | ✅ Done | Uncontrolled animation |
| R26 | G06, G26 | Noor | ✅ Done | No timeout warning |
| R27 | G27 | Noor | ✅ Done | Complex label language |
| R28 | G10, G28 | Noor | ✅ Done | Font scale overflow (needs declared text size) |
| R29 | G29 | Noor | ✅ Done | All-caps body text |
| R30 | G01, G30 | Noor | ✅ Done | Icon-only, no label |

Legend: ✅ implemented + tests · 🟡 stub/partial · ⬜ not started

## 14. Recommended next steps (updated 12 July 2026)

1. Salar: Auth backend (JWT) + records persistence API (Week 6)

2. Ayesha: Wire Records page to list endpoint once backend exists; auth screens when auth router lands

3. Noor: Rico holdout batch parse + evaluation sheet; Docker polish

4. All: Demo — XML upload → API → dashboard → downloadable HTML/PDF report

## 15. Team weekly updates

Instructions: Each intern adds a dated entry after pushing work. Newest week at the top. Keep entries factual — file names, test counts, branch commits.

### Week 5 — Noor (`noor` branch, commit `4ce430feb` — pushed 12 Jul 2026)

Pushed by: Muhammad Noor

Date: 12 July 2026

Completed:

`src/report.py` — Jinja2 template (src/templates/audit_report.html.j2), PIL screenshot bounding-box annotation, Playwright PDF export

Download API — GET /api/v1/audit/{id}/report/download?format=html|pdf (sync handler for Playwright)

Frontend — downloadAuditReport() in api.js; Report.jsx real HTML/PDF download after processing animation

Rule fixtures — 21 new R09–R20 pass/fail XML files; test_run.py --fixtures batch mode; fixture path fix (no MASC root collision)

Tests — tests/test_report.py; extended tests/test_audit.py + tests/test_rules.py; 120 pytest passed

Validation — scripts/noor_week5_validate.py + validation logs

Docs — SRS/SDS/README/updated_plan/progress report aligned; WeasyPrint → Jinja2 + Playwright

Pending:

Records + auth (Week 6)

Rico holdout batch evaluation

Blockers: None

### Week 4 — Ayesha

Pushed by: Ayesha Naveed

Date: 11 July 2026

Completed:

R11–R12 review sign-off: reviewed src/rules.py implementations of check_color_only_info (R11) and check_missing_captions (R12) against docs/r11_r12_design.md. Confirmed both rules moved past their original Week 3 stub design — R11 now flags checkable-state widgets (CheckBox/Switch/ToggleButton/RadioButton) with no text/content_desc; R12 now uses parent_id sibling adjacency plus bounds-proximity fallback, not just a blanket VideoView flag. Ran pytest tests/test_rules.py -k "r11 or r12" — all 5 relevant tests passed (fixture pass/fail cases, non-checkable-widget exclusion, sibling-vs-bounds-distance priority, non-media stub behavior).

Frontend ↔ API wiring (Priority 1): Upload, Dashboard, and Report pages now call the live backend (POST /api/v1/audit, GET /report) instead of mock data. Tested end-to-end with a real XML fixture and Groq — confirmed full pipeline works (upload → audit → dashboard → report).

Agent prompt experiments (TBD-01): ran scripts/run_explainer_sample.py — Groq tested successfully (15/15 violations explained, good quality, no hallucination observed). Anthropic/OpenAI blocked by paid billing requirements; Gemini blocked by a Google-side free-tier quota bug (429, limit 0) even after Noor's SDK fix resolved the original key-format issue. Documented in docs/agent_prompt_experiments.md and docs/TBD-01-decision.md; TBD-01 marked Resolved (Groq as default) in this doc's Open Decisions table.

Pending:

Full 4-provider comparison once Anthropic/OpenAI credits are available and Gemini's quota issue is resolved

Records/Audit History page — blocked on backend (no list endpoint, no persistence yet)

Auth pages (login/signup/etc.) — blocked on backend (no auth router implemented yet)

Blockers: None on my own tasks; Records + Auth wiring blocked on backend work not yet scoped.

### Week 4 — Noor (`noor` branch, commits `98efd2fe0` → `0144b1af3`)

Pushed by: Muhammad Noor

Date: 9 July 2026

Completed:

Salar sync (98efd2fe0): Stage 3 LLM layer — src/explainer.py, src/guidelines.py, src/llm_providers.py; rules R01–R30 + visibility filter; parser bounds/visibility fixes; R11 + R21–R30 fixtures; scripts/run_explainer_sample.py, compare_visibility_filter_impact.py; .env.example

Notebook sync (20c96fd07): notebooks/masc_dataset_analysis.ipynb

Ayesha frontend sync (2d8356066): Report/Sidebar/Dashboard/Records/Upload updates + frontend/src/state/auditFiles.js

Agent API wiring (0144b1af3): build_audit_report() in src/agent.py merges explainer + score formula (TBD-02); GET /api/v1/audit/{id}/report; pipeline statuses include explaining; template fallback when no API key (FR-AG.6); reports → outputs/reports/

Tests: 94 pytest passed (parser, rules R01–R30, agent, audit, explainer)

Week 4 demo goal met: XML upload → violations → agent-enriched report.json (template mode without live LLM)

Pending:

Ayesha: frontend ↔ API wiring; prompt experiments + TBD-01 model choice

src/report.py HTML/PDF (Week 5)

Formal R11–R15 review sign-off documentation

Rico holdout batch evaluation

Auth + Records API

Blockers: None (API ready for Ayesha)

### Week 3+ — Noor (`noor` branch, commit `f7bcac9`)

Pushed by: Muhammad Noor

Date: 6 July 2026

Completed:

Parser R13–R20 extension — 13 new component fields (focus_order, parent_id, media_type, etc.)

MASC `<wrapper>` fix — full widget extraction (640,563 components vs ~1/screen before)

Rules R13–R20 wired in check(); 31 rule tests + 3 parser tests (38 total with agent/audit)

Full MASC re-parse — 7,068 XML → data/data-masc/parsed/; 462,542 violations

`scripts/noor_week3_validate.py` — re-parse + pytest + random 20-screen MASC sample + schema check

`scripts/masc_parse_signoff.py` — extended-field validation + R13–R20 aggregate counts

SDS v2.1 — R01–R20 parser/rules design, validation artefact paths

`auditor_schema.json` — optional R13–R20 component fields

Validation logs: noor_week3_summary.md, noor_week3_validation_log.txt, masc_reparse_log.txt

Sign-off: masc_parse_signoff_report.json → PASS (0 extended-field misses)

Pending:

Wire live LLM into agent (Week 4)

Connect frontend to FastAPI

src/report.py HTML/PDF generation

Auth + Records API

Blockers: None

### Week 3 — Salar (`salar` branch, commits `c46b4da` → `712dbd8`)

Pushed by: Muhammad Salar Khan

Latest: 712dbd8 — violations outputs + Week 3 validation logs

Completed:

R01–R10 rule checker + 23 pytest tests

R04/R05/R08 fixes (real DPI, hint, overlap zero-area guard)

app.py wired to Stage 2 (violations table + download)

outputs/violations/ — 69 files (MASC + fixtures)

outputs/validation_logs/week3_summary.md — 20/20 schema pass

docs/r11_r12_design.md shared with Ayesha

Blockers: None

### Week 3 — Ayesha (`ayesha` branch)

Pushed by: Ayesha Naveed

Completed:

Set up React frontend project (Vite + Tailwind CSS) under frontend/

Built folder structure: pages/, components/, layout wrapper, reusable UI components (Button, Input, Divider, Logo)

Implemented 6 auth screens matching Figma designs: Sign Up, Log In, Forgot Password, Verify Code, Set Password, Password Reset Success

Corrected route paths to match SDS §9.3 (/verify-otp, /reset-password, /dashboard/:auditId, /report/:auditId, added /records)

Pulled src/rules.py from salar branch; added R11 (Color-Only Info) and R12 (Missing Captions) detection stub functions

Opened PR #3 "Add R11/R12 detection stubs"

Updated frontend/ folder — synced onto noor branch by Noor (3 Jul, 38 files)

Pending:

Agent/model prompt experiment session with Noor — not yet scheduled

Wire frontend pages to FastAPI (POST /api/v1/audit, violations fetch) — Week 4

Making necessary changes to frontend (Ayesha)

Blockers:None

### Week 3 — Noor (`noor` branch)

Pushed by: Muhammad Noor

Date: 3 July 2026

Completed:

Synced Salar Week 3 code + violations to noor branch (fd6036b)

Added §12 Literature insights and §13 Rule ownership checklist (this report)

Scaffolded `src/agent.py` — score formula (TBD-02), template enrichment (unit tests; not API-wired yet)

Added `backend/routers/audit.py` — violations-only API (POST /api/v1/audit → parse → rules → GET .../violations)

Added `tests/test_agent.py` (2 tests), `tests/test_audit.py` (2 tests)

Frontend sync (Ayesha → `noor`): pulled frontend/ from ayesha branch (7a591b0) — 38 files

Stack: React 19, Vite 8, Tailwind 4, React Router 7

Auth: SignUp, Login, ForgotPassword, VerifyCode, SetPassword, ResetSuccess

App pages: Upload, Dashboard, Report, Records (+ shared Sidebar, layouts, UI kit)

Run: cd frontend && npm ci && npm run dev → http://localhost:5173

Status: UI scaffold only — no live calls to FastAPI yet

Validation logs (Noor Week 3): same pattern as Salar's week3_summary.md / week3_validation_log.txt

outputs/validation_logs/noor_week3_summary.md — scope, 27 pytest pass, CLI↔API parity, schema pass

outputs/validation_logs/noor_week3_validation_log.txt — full terminal log (8 steps)

Re-run: python scripts/noor_week3_validate.py

SRS cleanup: auth endpoints in §9 table; TBD-06 marked resolved; §1.4.2 auth moved to Must Have

Pending:

Wire live LLM into agent (Week 4)

Connect frontend to FastAPI

src/report.py HTML/PDF generation

Auth + Records API implementation

Blockers: None

## 16. Document history

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 1 Jul 2026 | Noor | Initial empirical report (Weeks 1–2 baseline) |
| 1.0.1 | Jul 2026 | Noor | Added to repo `docs/progress/`; team update template |
| 1.1 | 3 Jul 2026 | Noor | Literature insights, R01–R30 ownership table, Noor Week 3 deliverables |
| 1.2 | 3 Jul 2026 | Noor | Frontend sync on `noor`, Noor validation logs, violations-only API push |
| 1.3 | 3 Jul 2026 | Noor | §4 project folder structure updated for Week 3 repo layout |
| 1.4 | 6 Jul 2026 | Noor | R13–R20 parser/rules, full MASC re-parse, SDS v2.1, validation sign-off |
| 1.5 | 6 Jul 2026 | Noor | R13–R20 rule lead → Noor; DOCX regenerated |
| **1.6** | **9 Jul 2026** | **Noor** | Week 4: R01–R30, explainer + report API, 94 tests, frontend/notebook sync; next steps + §15 |
| **1.7** | **12 Jul 2026** | **Noor** | Week 5 pushed (`4ce430feb`): HTML/PDF export, download API, R09–R20 fixtures, 120 tests, docs aligned (Jinja2+Playwright) |
| **1.8** | **12 Jul 2026** | **Noor** | Team artifact ownership table (§2.1); credit map: backend/schemas/SDS (Noor), rules (Salar), frontend/Rico/SRS (Ayesha) |

— End of Supplementary Progress Report —